EduLearn Platform

Product Requirements Document

Version 10.0

University Learning Management & Student Information System

6 Microservices • 25 Entities • 9 Modules • 7 Roles • Enterprise Scope

| Attribute | Value |
| --- | --- |
| Team Size | 6 Developers |
| Timeline | 12 Weeks (Mar 25 – Jun 16, 2026) |
| Architecture | 6 Microservices (Shared Database) |
| Modules | 9 (IAM, SRA, CCM, ETS, LMS, AGI, SFB, RKA, NHT) |
| Total Features | 30 across 9 modules |
| Database | 25 Entities, Single Schema (SQL Server) |
| User Roles | 7 (Student, Instructor, Registrar, Dept Admin, Finance, IT Admin, Auditor) |
| Cloud Platform | Microsoft Azure (App Service) |
| Interim Milestone | April 24, 2026 (≥50% backend complete) |
| Final Deadline | June 16, 2026 (Full project + viva) |

Cognizant ADM DotNet FSE – React Stage

Program: INTDE26DFSR002 | March 2026

Table of Contents

1. Introduction	1

1.1 What is EduLearn?	1

1.2 Actors and Users	1

1.3 Document Team	1

1.4 Core Design Principles	1

2. Module Overview	1

3. Technology Stack (100% Curriculum Compliant)	1

3.1 Future Scope — Production Alternatives	1

4. Microservice Architecture	1

4.1 Service Responsibilities	1

4.2 Communication Pattern	1

4.3 Shared Database Strategy	1

4.4 Module-to-Service Mapping	1

4.5 Project Structure	1

5. Database Schema (25 Entities)	1

5.1 Entity Ownership by Service	1

5.2 Table Definitions	1

5.3 Design Notes	1

5.4 Entity Relationship Quick Reference	1

5.5 JSON Column Format Examples	1

5.6 Database Migration Order	1

6. Feature Specifications	1

6.1 Identity & Access Management (AuthService)	1

6.2 Student Registry & Admissions (SISService)	1

6.3 Course Catalog & Curriculum Management (LMSService)	1

6.4 Enrollment & Timetable Scheduling (SISService)	1

6.5 Learning Content & LMS Delivery (LMSService)	1

6.6 Assessment, Grading & Academic Integrity (LMSService)	1

6.7 Student Finance & Billing (FinanceService)	1

6.8 Reporting, KPIs & Audit Packages (AnalyticsService)	1

6.9 Notifications, Helpdesk & Tasks (NotificationService)	1

7. API Endpoint Reference	1

7.0 Endpoint Summary	1

7.1 AuthService (:5001) — 10 endpoints	1

7.2 SISService (:5002) — 18 endpoints	1

7.3 LMSService (:5003) — 26 endpoints	1

7.4 FinanceService (:5006) — 11 endpoints	1

7.5 AnalyticsService (:5004) — 7 endpoints	1

7.6 NotificationService (:5005) — 10 endpoints	1

8. Team Assignment & Interim Milestone	1

8.1 Service Ownership	1

8.2 Interim Milestone Checklist (April 24, 2026)	1

8.3 Post-Interim → Final (April 25 – June 16)	1

9. Scope Exclusions (Explicitly NOT in MVP)	1

10. Implementation Patterns (Learned from Production Systems)	1

10.1 Enrollment & Waitlist	1

10.2 Assessment & Grading	1

10.3 Grade Change Audit Trail	1

10.4 Finance & Billing	1

10.5 Discussion Forums	1

10.6 Helpdesk Ticketing	1

10.7 Transcript & Report Generation	1

10.8 What NOT to Over-Engineer	1

11. User Interface Design	1

12. Non-Functional Requirements	1

13. Deployment Strategy	1

13.1 Future Production Alternatives	1

14. Assumptions & Constraints	1

15. Error Handling (RFC 7807)	1

15.1 HTTP Status Codes	1

16. Environment Configuration	1

17. Glossary	1

Note: Right-click and select 'Update Field' to populate page numbers after opening in Word.

# 1. Introduction

## 1.1 What is EduLearn?

EduLearn is an integrated platform for universities and colleges to manage student records, course delivery, assessments, timetables, faculty workflows, and accreditation reporting. It centralizes student profiles, enrollment, course catalogs, learning content, assessments, grades, billing, and audit logs so administrators, instructors, and students can operate with transparency, academic integrity, and regulatory compliance.

EduLearn supports deterministic enrollment rules, manual overrides, evidence capture for assessments, and exportable audit packages for accreditors. The platform replaces fragmented legacy systems (Canvas, Moodle, Blackboard) with a unified ecosystem covering the complete university operations lifecycle.

## 1.2 Actors and Users

| Role | Description | Key Capabilities |
| --- | --- | --- |
| Student | Primary learner user | Enrolls in courses, accesses learning materials, submits assignments, views grades and bills |
| Instructor | Teaching faculty | Creates courses, delivers content, grades assessments, manages office hours |
| Registrar | Academic administration | Manages enrollment rules, timetables, transcripts, and graduation processing |
| Department Administrator | Department-level management | Configures course offerings, faculty assignments, and room allocations |
| Finance Officer | Financial operations | Issues invoices, records payments, manages scholarships and refunds |
| IT Administrator | System administration | Manages system configuration, integrations, backups, and security |
| Compliance Officer / Auditor | Regulatory compliance | Reviews academic records, grade changes, and audit packages |

## 1.3 Document Team

| Member | Name | Role | Primary Service |
| --- | --- | --- | --- |
| M1 | Ashish | Solution Architect | AuthService |
| M2 | Saurav | Backend Developer | SISService |
| M3 | Vikash | Project Lead / Backend Developer | LMSService |
| M4 | Utkarsh | Backend Developer | AnalyticsService |
| M5 | Tanya | Backend Developer | FinanceService |
| M6 | Swarna Priyanshu | Full-Stack / QA | NotificationService |

## 1.4 Core Design Principles

• Curriculum Compliant: Every technology is from the Cognizant ADM DotNet FSE curriculum. No external AI/ML dependencies.

• Deterministic Rules: Enrollment, prerequisites, graduation, and billing follow deterministic rule engines — transparent, testable, auditable.

• Lean Schema: 25 entities with strategic JSON columns where full normalization adds complexity without query benefits.

• Production Discipline: SonarQube, OWASP ZAP, structured logging, append-only audit logs from Day 1.

• Evidence-Based: Assignments, recordings, transcripts stored in object storage with SHA-256 checksums for tamper evidence.

• Regulatory Compliance: FERPA, GDPR ready with exportable audit packages for accreditors.

# 2. Module Overview

EduLearn is organized into 9 logical modules, each mapping to specific microservices. Modules define feature boundaries; services define deployment units.

| # | Module | Service | Description |
| --- | --- | --- | --- |
| M1 | Identity & Access Management (IAM) | AuthService | Authentication, RBAC, MFA for privileged roles, session management, append-only audit logs |
| M2 | Student Registry & Admissions (SRA) | SISService | Applicant intake, admissions decisions, student lifecycle, transcripts |
| M3 | Course Catalog & Curriculum (CCM) | LMSService | Course definitions, programs, syllabi, prerequisites, credit tracking |
| M4 | Enrollment & Timetable Scheduling (ETS) | SISService | Section-based enrollment, capacity/waitlist, room allocation, timetable conflict detection |
| M5 | Learning Content & LMS Delivery (LMS) | LMSService | Learning materials, content versioning, LTI integration, discussion forums |
| M6 | Assessment, Grading & Academic Integrity (AGI) | LMSService | Assessments, submissions, rubric grading, plagiarism tracking, grade change audit |
| M7 | Student Finance & Billing (SFB) | FinanceService | Fee schedules, invoicing, payments, scholarships, refunds, financial holds |
| M8 | Reporting, KPIs & Audit Packages (RKA) | AnalyticsService | Academic reports, KPI dashboards, accreditation exports, audit package generation |
| M9 | Notifications, Helpdesk & Tasks (NHT) | NotificationService | Alerts, email notifications, IT/academic support ticketing |

# 3. Technology Stack (100% Curriculum Compliant)

Every technology is from the Cognizant ADM DotNet FSE curriculum. The system uses deterministic rule engines for enrollment, prerequisites, graduation, and billing — no external AI/ML dependencies.

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Frontend | React + TypeScript | v18 + v5 | Type-safe SPA with component architecture |
| UI Framework | Bootstrap | 5.3 | Responsive grid, WCAG-compliant components |
| Backend | ASP.NET Core | 8.0 LTS | REST APIs for 6 microservices |
| ORM | Entity Framework Core | 8.0 | Code-first migrations, LINQ queries |
| Database | MS SQL Server (Azure SQL) | 2022 | ACID compliant, 25 entity tables |
| Rule Engine | C# Deterministic Logic | — | Deterministic enrollment, prerequisites, graduation checks (per company spec) |
| Cloud | Microsoft Azure | App Service | Managed platform, no Docker/K8s required |
| Auth | JWT + BCrypt | — | Stateless JWT auth — 1-2 hr token expiry, no refresh tokens, MFA for privileged roles |
| Real-Time | SignalR | ASP.NET Core | WebSocket for live notifications |
| File Storage | Azure Blob Storage | — | Assignments, recordings, transcripts, certificates |
| PDF Generation | QuestPDF | 2024.x | Transcript/report PDFs with QR codes |
| Testing | NUnit 3 + Moq | — | Unit + integration tests, InMemory DB |
| Code Quality | SonarQube + OWASP ZAP | — | Static analysis, security scanning |
| Logging | Serilog | — | Structured logging, centralized observability |

## 3.1 Future Scope — Production Alternatives

The company-level architecture specification recommends the following for large-scale production deployments. These are NOT implemented in the intern scope but documented for future reference:

• Database: PostgreSQL for authoritative records; optional document store for large learning artifacts

• Deployment: Containerized services orchestrated by Kubernetes; centralized logging and monitoring

• Integrations: SSO (SAML/OAuth), LMS standards (LTI), SIS/EHR/HR systems via APIs, CSV import/export

• API Style: REST + optional GraphQL for complex reporting queries

# 4. Microservice Architecture

EduLearn uses 6 microservices sharing a single Azure SQL database. Each service owns its domain logic, manages specific database tables, and exposes REST APIs consumed by the React SPA. SignalR provides real-time push from NotificationService to all connected clients. The 9 logical modules map to 6 services to balance domain separation with deployment simplicity.

## 4.1 Service Responsibilities

| Service | Port | Modules Covered | Tables Owned | Key Endpoints |
| --- | --- | --- | --- | --- |
| AuthService | 5001 | IAM | User, AuditLog | login, register, profile, users, audit-log |
| SISService | 5002 | SRA, ETS | Student, Applicant, Transcript, Section, Enrollment, Room | applicants, students, transcripts, sections, enroll, rooms |
| LMSService | 5003 | CCM, LMS, AGI | Course, Program, Syllabus, Content, Discussion, Assessment, Submission, GradeChange | courses, programs, syllabi, content, discussions, assessments, submissions, grade-changes |
| AnalyticsService | 5004 | RKA | Report, KPI, AuditPackage | reports, kpis, audit-packages, dashboards |
| NotificationService | 5005 | NHT | Notification, Ticket | notifications, tickets, hub (SignalR) |
| FinanceService | 5006 | SFB | FeeSchedule, Invoice, Payment, Scholarship | fees, invoices, payments, scholarships |

## 4.2 Communication Pattern

React SPA → API Gateway (YARP or direct) → Individual Service → Shared Database. AnalyticsService reads data from tables owned by other services via read-only cross-service queries. NotificationService pushes events via SignalR Hub. FinanceService reads Student data from SIS-owned tables for invoice generation.

## 4.3 Shared Database Strategy

All 6 services connect to the same Azure SQL database (EduLearnDb). Each service has ownership over specific tables (only that service writes to its tables), but any service can read from any table. This avoids the complexity of database-per-service while maintaining logical separation. Entity Framework DbContext per service only includes the entity classes that service needs. Non-owned tables use ExcludeFromMigrations() to prevent duplicate schema creation.

## 4.4 Module-to-Service Mapping

9 logical modules map to 6 deployment services. SISService hosts both Student Registry and Enrollment modules because they share Student/Section entities. LMSService hosts Course Catalog, Learning Content, and Assessment modules because they share Course/Content entities.

| Module | Service | Rationale |
| --- | --- | --- |
| IAM — Identity & Access | AuthService | Standalone: auth logic is independent and security-critical |
| SRA — Student Registry | SISService | Shares Student entity with Enrollment module |
| ETS — Enrollment & Timetable | SISService | Shares Student, Section entities with Registry |
| CCM — Course Catalog | LMSService | Shares Course entity with Content and Assessment |
| LMS — Learning Content | LMSService | Shares Course, Content entities with Catalog |
| AGI — Assessment & Grading | LMSService | Shares Course, Submission entities with Content |
| SFB — Student Finance | FinanceService | Standalone: billing logic is isolated, references Student via FK |
| RKA — Reporting & KPIs | AnalyticsService | Read-only: queries all services, writes only Report/KPI/AuditPackage |
| NHT — Notifications & Helpdesk | NotificationService | Standalone: alerts + ticketing, SignalR hub |

## 4.5 Project Structure

Backend Solution (.slnx)

EduLearn/

├── EduLearn.slnx

├── EduLearn.Shared/                    # Shared entities, DTOs, interfaces

│   ├── Entities/                        # 25 entity classes

│   ├── DTOs/                            # Request/Response DTOs

│   └── Interfaces/                      # IRepository<T>, ITokenService

├── EduLearn.AuthService/                # :5001 — IAM module

│   ├── Controllers/                     # AuthController, UserController, AuditController

│   ├── Services/                        # AuthService, TokenService

│   └── Data/                            # AuthDbContext (User, AuditLog)

├── EduLearn.SISService/                 # :5002 — SRA + ETS modules

│   ├── Controllers/                     # StudentController, ApplicantController, EnrollmentController,

│   │                                    #   SectionController, RoomController, TranscriptController

│   ├── Services/                        # EnrollmentRuleEngine, TranscriptService (QuestPDF), TimetableService

│   └── Data/                            # SISDbContext

├── EduLearn.LMSService/                 # :5003 — CCM + LMS + AGI modules

│   ├── Controllers/                     # CourseController, ProgramController, ContentController,

│   │                                    #   AssessmentController, SubmissionController, DiscussionController

│   ├── Services/                        # GradingService, PrerequisiteEngine, ContentVersionService

│   └── Data/                            # LMSDbContext

├── EduLearn.AnalyticsService/           # :5004 — RKA module (READ-ONLY on other tables)

│   ├── Controllers/                     # ReportController, KPIController, AuditPackageController

│   ├── Engines/                         # KPIEngine, ReportGenerator

│   └── Data/                            # AnalyticsDbContext

├── EduLearn.NotificationService/        # :5005 — NHT module

│   ├── Hubs/                            # NotificationHub.cs (SignalR)

│   ├── Controllers/                     # NotificationController, TicketController

│   └── Data/                            # NotificationDbContext

├── EduLearn.FinanceService/             # :5006 — SFB module

│   ├── Controllers/                     # FeeController, InvoiceController, PaymentController, ScholarshipController

│   ├── Services/                        # BillingEngine, RefundService

│   └── Data/                            # FinanceDbContext

├── EduLearn.Tests/                      # NUnit + Moq + InMemory

└── edulearn-client/                     # React 18 + TypeScript SPA

React Frontend

edulearn-client/

├── src/

│   ├── App.tsx                          # Root: BrowserRouter, Suspense, AuthProvider

│   ├── main.tsx                         # ReactDOM.createRoot entry

│   ├── api/                             # Axios instance + service clients

│   │   ├── axiosInstance.ts             # Base URL, JWT interceptor, token expiry handling

│   │   ├── authApi.ts                   # login, register, profile

│   │   ├── sisApi.ts                    # students, enrollment, transcripts, sections

│   │   ├── lmsApi.ts                    # courses, content, assessments, discussions

│   │   ├── financeApi.ts                # invoices, payments, scholarships

│   │   ├── analyticsApi.ts              # reports, KPIs, dashboards

│   │   └── notificationApi.ts           # notifications, tickets

│   ├── components/                      # Reusable UI components

│   │   ├── Layout/                      # Sidebar, Topbar, Footer (role-adaptive)

│   │   ├── ProtectedRoute.tsx           # Role-based route guard (7 roles)

│   │   └── ErrorBoundary.tsx            # Global error boundary

│   ├── context/                         # React Context providers

│   │   ├── AuthContext.tsx               # user, token, role, login/logout

│   │   └── NotificationContext.tsx       # SignalR connection, unread count

│   ├── pages/                           # Lazy-loaded feature pages

│   │   ├── auth/                        # Login, Register, Profile, MFA

│   │   ├── student-portal/              # Enrollment, Timetable, Grades, Bills

│   │   ├── instructor-console/          # Course authoring, Grading, Discussions

│   │   ├── registrar-dashboard/         # Enrollment mgmt, Transcripts, Graduation

│   │   ├── finance-dashboard/           # Fees, Invoices, Payments, Scholarships

│   │   ├── admin-panel/                 # Users, Roles, System Settings, Audit

│   │   ├── reporting/                   # KPIs, Reports, Audit Packages

│   │   └── helpdesk/                    # Tickets, Support

│   └── types/                           # TypeScript interfaces

├── package.json

├── tsconfig.json

└── vite.config.ts

# 5. Database Schema (25 Entities)

All entities reside in a single Azure SQL database (EduLearnDb) under the default dbo schema. JSON columns are used where query-by-column is not needed (e.g., ContactInfoJSON, PrerequisitesJSON, ScheduleJSON). Media files (assignments, recordings, certificates) are stored in Azure Blob Storage; the database stores URIs and SHA-256 checksums for tamper evidence.

## 5.1 Entity Ownership by Service

| Service | Tables Owned (Write) | Tables Referenced (Read-Only) |
| --- | --- | --- |
| AuthService (:5001) | User, AuditLog | — |
| SISService (:5002) | Student, Applicant, Transcript, Section, Enrollment, Room | User, Course, Program |
| LMSService (:5003) | Course, Program, Syllabus, Content, Discussion, Assessment, Submission, GradeChange | User, Section, Student |
| AnalyticsService (:5004) | Report, KPI, AuditPackage | ALL tables (read-only) |
| NotificationService (:5005) | Notification, Ticket | User |
| FinanceService (:5006) | FeeSchedule, Invoice, Payment, Scholarship | Student, Program, User |

## 5.2 Table Definitions

Module 1: Identity & Access Management (AuthService)

1. User

Authentication and identity for all 7 roles. PasswordHash uses BCrypt (cost=12). MFAEnabled flag for privileged roles (Registrar, Admin, Finance, Auditor). Status replaces IsActive for richer lifecycle states.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| UserID | int | PK, Identity | Auto-increment primary key |
| Username | nvarchar(100) | Unique, Not Null | Login username |
| FullName | nvarchar(200) | Not Null | Display name |
| Email | nvarchar(255) | Unique, Not Null | Email address |
| Phone | nvarchar(20) | Nullable | Contact phone |
| Role | nvarchar(30) | Not Null | Student ¦ Instructor ¦ Registrar ¦ DeptAdmin ¦ Finance ¦ ITAdmin ¦ Auditor |
| PasswordHash | nvarchar(500) | Not Null | BCrypt hashed password (cost=12) |
| MFAEnabled | bit | Default: 0 | Multi-factor auth flag for privileged roles |
| Status | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Inactive ¦ Suspended ¦ Locked |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Account creation timestamp |
| UpdatedAt | datetime2 | Nullable | Last profile update timestamp |

2. AuditLog

Append-only audit trail for all system actions. Immutable — no UPDATE or DELETE allowed. DetailsJSON stores action-specific context (old/new values, request metadata).

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| AuditID | int | PK, Identity | Auto-increment primary key |
| UserID | int | FK → User.UserID | User who performed the action |
| Action | nvarchar(100) | Not Null | Action performed (e.g., 'Login', 'GradeChange', 'EnrollmentDrop') |
| ResourceType | nvarchar(50) | Not Null | Entity type affected (e.g., 'Enrollment', 'Submission') |
| ResourceID | int | Not Null | ID of the affected entity |
| DetailsJSON | nvarchar(max) | Nullable | JSON: action-specific context (old/new values, IP, user agent) |
| Timestamp | datetime2 | Default: GETUTCDATE() | When the action occurred |

Module 2: Student Registry & Admissions (SISService)

3. Applicant

Admissions pipeline tracking. Applicants are separate from Students until accepted. DocumentsURIJSON stores links to uploaded admission documents in blob storage.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| ApplicantID | int | PK, Identity | Auto-increment primary key |
| Name | nvarchar(200) | Not Null | Applicant full name |
| DOB | date | Not Null | Date of birth |
| NationalID | nvarchar(50) | Nullable | Government ID number |
| ContactInfoJSON | nvarchar(max) | Nullable | JSON: {email, phone, address, emergencyContact} |
| ProgramApplied | nvarchar(100) | Not Null | Program/degree applied for |
| ApplicationStatus | nvarchar(30) | Not Null, Default: 'Submitted' | Submitted ¦ UnderReview ¦ Accepted ¦ Rejected ¦ Waitlisted |
| SubmittedAt | datetime2 | Default: GETUTCDATE() | Application submission date |
| DocumentsURIJSON | nvarchar(max) | Nullable | JSON: [{name, uri, sha256, uploadedAt}] |

4. Student

Academic profile linked to User via UserID FK. Created when an Applicant is accepted. MRN (Medical Record Number / Student Registration Number) is the university-issued student ID. Separate from User to support academic-specific attributes.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| StudentID | int | PK, Identity | Auto-increment primary key |
| UserID | int | FK → User.UserID, Unique | Link to authentication identity |
| MRN | nvarchar(20) | Unique, Not Null | University registration number (e.g., STU2026001) |
| Name | nvarchar(200) | Not Null | Student full name |
| DOB | date | Not Null | Date of birth |
| Gender | nvarchar(10) | Nullable | Male ¦ Female ¦ Other ¦ Prefer not to say |
| ContactInfoJSON | nvarchar(max) | Nullable | JSON: {email, phone, address, guardian} |
| EnrollmentStatus | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Graduated ¦ Withdrawn ¦ Suspended |
| ProgramID | int | FK → Program.ProgramID | Enrolled degree program |
| EntryTerm | nvarchar(20) | Not Null | e.g., Fall 2026 |
| ExpectedGraduationTerm | nvarchar(20) | Nullable | Projected graduation term |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Record creation timestamp |

5. Transcript

Official academic transcript records. EntriesJSON contains structured grade data per course. TranscriptURI points to the generated PDF in blob storage. Immutable once issued (Status = Issued).

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| TranscriptID | int | PK, Identity | Auto-increment primary key |
| StudentID | int | FK → Student.StudentID | Student whose transcript this is |
| IssuedAt | datetime2 | Default: GETUTCDATE() | When the transcript was generated |
| EntriesJSON | nvarchar(max) | Not Null | JSON: [{courseCode, courseName, credits, grade, term}] |
| GPA | decimal(3,2) | Nullable | Cumulative GPA at time of issue |
| Status | nvarchar(20) | Not Null, Default: 'Draft' | Draft ¦ Issued ¦ Revoked |
| TranscriptURI | nvarchar(500) | Nullable | Generated PDF URI in blob storage |

Module 3: Course Catalog & Curriculum (LMSService)

6. Course

Course definitions in the catalog. Courses exist independently of term offerings (Sections). PrerequisitesJSON stores course IDs that must be completed before enrollment.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| CourseID | int | PK, Identity | Auto-increment primary key |
| Code | nvarchar(20) | Unique, Not Null | Course code (e.g., CS101, MATH201) |
| Title | nvarchar(200) | Not Null | Course title |
| Description | nvarchar(max) | Nullable | Detailed course description |
| Credits | int | Not Null, Default: 3 | Credit hours |
| DepartmentID | int | Nullable | Department offering the course |
| Level | nvarchar(20) | Nullable | 100-level, 200-level, Graduate, etc. |
| PrerequisitesJSON | nvarchar(max) | Nullable | JSON: [courseID1, courseID2, ...] — courses required before enrollment |
| Status | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Deprecated ¦ Archived |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Catalog entry creation |

7. Program

Degree programs (e.g., B.Tech CS, MBA Finance). RequiredCoursesJSON and ElectivesJSON define curriculum structure.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| ProgramID | int | PK, Identity | Auto-increment primary key |
| Name | nvarchar(200) | Not Null | Program name (e.g., B.Tech Computer Science) |
| DepartmentID | int | Nullable | Owning department |
| DegreeType | nvarchar(50) | Not Null | Bachelor ¦ Master ¦ PhD ¦ Diploma ¦ Certificate |
| RequiredCoursesJSON | nvarchar(max) | Nullable | JSON: [courseID1, courseID2, ...] — mandatory courses |
| ElectivesJSON | nvarchar(max) | Nullable | JSON: [{group, minCredits, courses: [courseIDs]}] |
| DurationTerms | int | Not Null, Default: 8 | Number of terms to complete |
| Status | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Deprecated ¦ Archived |

8. Syllabus

Versioned syllabi for courses. Each new semester may have a new syllabus version. LearningOutcomesJSON stores structured learning outcomes; AssessmentPlanJSON defines grading breakdown.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| SyllabusID | int | PK, Identity | Auto-increment primary key |
| CourseID | int | FK → Course.CourseID | Associated course |
| Version | nvarchar(20) | Not Null | Version string (e.g., 2026-Spring-v1) |
| LearningOutcomesJSON | nvarchar(max) | Nullable | JSON: [{outcome, bloomLevel, assessmentMethod}] |
| AssessmentPlanJSON | nvarchar(max) | Nullable | JSON: [{type, weight, description}] — e.g., [{type:'Quiz', weight:30}, {type:'Final', weight:40}] |
| CreatedByFK | int | FK → User.UserID | Instructor who created |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Creation timestamp |
| SyllabusURI | nvarchar(500) | Nullable | PDF/document URI in blob storage |

Module 4: Enrollment & Timetable Scheduling (SISService)

9. Section

A specific offering of a Course in a given Term, taught by an Instructor in a Room. Students enroll in Sections, not Courses directly. ScheduleJSON defines day/time slots for timetable generation.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| SectionID | int | PK, Identity | Auto-increment primary key |
| CourseID | int | FK → Course.CourseID | Course being offered |
| Term | nvarchar(20) | Not Null | Academic term (e.g., Fall 2026) |
| InstructorID | int | FK → User.UserID | Assigned instructor |
| RoomID | int | FK → Room.RoomID, Nullable | Assigned room (null = TBD) |
| Capacity | int | Not Null, Default: 60 | Maximum enrollment capacity |
| EnrolledCount | int | Not Null, Default: 0 | Current enrollment count (denormalized for performance) |
| ScheduleJSON | nvarchar(max) | Nullable | JSON: [{day: 'Mon', startTime: '09:00', endTime: '10:30', room: 'A101'}] |
| Status | nvarchar(20) | Not Null, Default: 'Open' | Open ¦ Closed ¦ Cancelled |

10. Enrollment

Student enrollment in a Section. FK is SectionID (not CourseID). WaitlistPosition tracks queue order when section is full. GradePostedFlag indicates whether final grade has been posted for this enrollment.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| EnrollID | int | PK, Identity | Auto-increment primary key |
| StudentID | int | FK → Student.StudentID | Enrolling student |
| SectionID | int | FK → Section.SectionID | Section enrolled in |
| EnrolledAt | datetime2 | Default: GETUTCDATE() | Enrollment timestamp |
| Status | nvarchar(20) | Not Null, Default: 'Enrolled' | Enrolled ¦ Waitlisted ¦ Dropped |
| WaitlistPosition | int | Nullable | Position in waitlist queue (null if enrolled) |
| GradePostedFlag | bit | Default: 0 | Whether final grade has been posted |

11. Room

Physical rooms for timetable scheduling. ResourcesJSON stores room equipment details. Used by the timetable conflict detection engine.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| RoomID | int | PK, Identity | Auto-increment primary key |
| Building | nvarchar(100) | Not Null | Building name |
| RoomNumber | nvarchar(20) | Not Null | Room identifier (e.g., A101) |
| Capacity | int | Not Null | Seating capacity |
| ResourcesJSON | nvarchar(max) | Nullable | JSON: {projector: true, whiteboard: true, computers: 30} |
| Status | nvarchar(20) | Not Null, Default: 'Available' | Available ¦ UnderMaintenance ¦ Reserved |

Module 5: Learning Content & LMS Delivery (LMSService)

12. Content

Learning materials with content versioning. Type distinguishes Document/Video/Quiz/Link. MetadataJSON stores file-type-specific metadata.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| ContentID | int | PK, Identity | Auto-increment primary key |
| CourseID | int | FK → Course.CourseID | Parent course |
| Title | nvarchar(200) | Not Null | Content title |
| Type | nvarchar(20) | Not Null | Document ¦ Video ¦ Quiz ¦ Link |
| URI | nvarchar(500) | Not Null | Blob storage URI or external link |
| UploadedByFK | int | FK → User.UserID | Instructor who uploaded |
| UploadedAt | datetime2 | Default: GETUTCDATE() | Upload timestamp |
| Version | int | Not Null, Default: 1 | Content version number (increment on update) |
| MetadataJSON | nvarchar(max) | Nullable | JSON: {fileSize, mimeType, duration, sha256} |
| Status | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Archived ¦ Draft |

13. Discussion

Course discussion forums. PostsJSON stores threaded replies as JSON array within a single discussion record. ThreadStarterID is the user who created the discussion thread.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| DiscussionID | int | PK, Identity | Auto-increment primary key |
| CourseID | int | FK → Course.CourseID | Parent course |
| ThreadStarterID | int | FK → User.UserID | User who started the thread |
| Title | nvarchar(200) | Not Null | Discussion title |
| PostsJSON | nvarchar(max) | Nullable | JSON: [{authorID, authorName, content, timestamp, parentPostIndex}] |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Thread creation timestamp |
| Status | nvarchar(20) | Not Null, Default: 'Open' | Open ¦ Closed ¦ Pinned ¦ Archived |

Module 6: Assessment, Grading & Academic Integrity (LMSService)

14. Assessment

Assessments linked to both Course and Section. GradingRubricJSON defines grading criteria with point allocations. Type supports Assignment/Quiz/Exam.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| AssessmentID | int | PK, Identity | Auto-increment primary key |
| CourseID | int | FK → Course.CourseID | Course this assessment belongs to |
| SectionID | int | FK → Section.SectionID, Nullable | Specific section (null = all sections) |
| Title | nvarchar(200) | Not Null | Assessment title |
| Type | nvarchar(20) | Not Null | Assignment ¦ Quiz ¦ Exam |
| DueAt | datetime2 | Nullable | Submission deadline |
| MaxScore | decimal(5,1) | Not Null | Maximum possible score |
| GradingRubricJSON | nvarchar(max) | Nullable | JSON: [{criterion, maxPoints, description}] |
| CreatedByFK | int | FK → User.UserID | Instructor who created |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Creation timestamp |
| Status | nvarchar(20) | Not Null, Default: 'Draft' | Draft ¦ Published ¦ Closed ¦ Archived |

15. Submission

Student submissions for assessments. FileURI points to uploaded file in blob storage. PlagiarismReportURI stores anti-plagiarism scan results. GraderID tracks who graded the submission.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| SubmissionID | int | PK, Identity | Auto-increment primary key |
| AssessmentID | int | FK → Assessment.AssessmentID | Parent assessment |
| StudentID | int | FK → Student.StudentID | Submitting student |
| SubmittedAt | datetime2 | Default: GETUTCDATE() | Submission timestamp |
| FileURI | nvarchar(500) | Nullable | Uploaded file URI in blob storage |
| Score | decimal(5,1) | Nullable | Achieved score |
| GraderID | int | FK → User.UserID, Nullable | Instructor who graded |
| GradedAt | datetime2 | Nullable | When grading was completed |
| PlagiarismReportURI | nvarchar(500) | Nullable | Anti-plagiarism report URI |
| Status | nvarchar(20) | Not Null, Default: 'Submitted' | Submitted ¦ Graded ¦ Returned ¦ Late |

16. GradeChange

Append-only audit trail for grade modifications. Every score change creates a new GradeChange record. AuditNote documents the reason for change. Required for accreditation compliance.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| GradeChangeID | int | PK, Identity | Auto-increment primary key |
| SubmissionID | int | FK → Submission.SubmissionID | Submission whose grade changed |
| OldScore | decimal(5,1) | Not Null | Previous score |
| NewScore | decimal(5,1) | Not Null | Updated score |
| ChangedByFK | int | FK → User.UserID | Who made the change |
| ChangedAt | datetime2 | Default: GETUTCDATE() | When the change occurred |
| Reason | nvarchar(500) | Not Null | Reason for grade change |
| AuditNote | nvarchar(max) | Nullable | Additional audit documentation |

Module 7: Student Finance & Billing (FinanceService)

17. FeeSchedule

Tuition and fee definitions per program per term. FeeItemsJSON breaks down individual charges (tuition, lab, library, etc.). EffectiveFrom/To define validity period.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| FeeID | int | PK, Identity | Auto-increment primary key |
| ProgramID | int | FK → Program.ProgramID | Program this schedule applies to |
| Term | nvarchar(20) | Not Null | Academic term |
| FeeItemsJSON | nvarchar(max) | Not Null | JSON: [{item: 'Tuition', amount: 50000}, {item: 'Lab Fee', amount: 5000}] |
| EffectiveFrom | date | Not Null | Schedule start date |
| EffectiveTo | date | Not Null | Schedule end date |
| Status | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Expired ¦ Draft |

18. Invoice

Student invoices generated from fee schedules. LineItemsJSON mirrors the fee breakdown with student-specific adjustments (scholarships applied, late fees). InvoiceURI stores the generated PDF.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| InvoiceID | int | PK, Identity | Auto-increment primary key |
| StudentID | int | FK → Student.StudentID | Billed student |
| Term | nvarchar(20) | Not Null | Billing term |
| LineItemsJSON | nvarchar(max) | Not Null | JSON: [{item, amount, discount, net}] |
| AmountDue | decimal(10,2) | Not Null | Total amount due |
| IssuedAt | datetime2 | Default: GETUTCDATE() | Invoice issue date |
| DueDate | date | Not Null | Payment deadline |
| Status | nvarchar(20) | Not Null, Default: 'Pending' | Pending ¦ Paid ¦ PartiallyPaid ¦ Overdue ¦ Cancelled |
| InvoiceURI | nvarchar(500) | Nullable | Generated invoice PDF URI |

19. Payment

Payment records linked to invoices. Multiple payments can apply to one invoice (partial payments). Method tracks payment channel.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| PaymentID | int | PK, Identity | Auto-increment primary key |
| InvoiceID | int | FK → Invoice.InvoiceID | Invoice being paid |
| PaidAt | datetime2 | Default: GETUTCDATE() | Payment timestamp |
| Amount | decimal(10,2) | Not Null | Amount paid |
| Method | nvarchar(30) | Not Null | BankTransfer ¦ Card ¦ UPI ¦ Cash ¦ Cheque |
| Reference | nvarchar(100) | Nullable | Transaction reference number |
| Status | nvarchar(20) | Not Null, Default: 'Completed' | Completed ¦ Pending ¦ Failed ¦ Refunded |

20. Scholarship

Scholarship awards and financial aid applied to student accounts. Scholarships reduce invoice amounts when applied.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| ScholarID | int | PK, Identity | Auto-increment primary key |
| StudentID | int | FK → Student.StudentID | Recipient student |
| AwardType | nvarchar(100) | Not Null | Merit ¦ Need-based ¦ Athletic ¦ Department ¦ External |
| Amount | decimal(10,2) | Not Null | Scholarship amount |
| AppliedAt | datetime2 | Default: GETUTCDATE() | When scholarship was applied |
| ValidFrom | date | Not Null | Scholarship start date |
| ValidTo | date | Not Null | Scholarship end date |
| Status | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Expired ¦ Revoked |

Module 8: Reporting, KPIs & Audit Packages (AnalyticsService)

21. Report

Generated reports for enrollment, grades, finance, and compliance. ParametersJSON stores query filters; MetricsJSON stores computed results. ReportURI links to the exported PDF/CSV.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| ReportID | int | PK, Identity | Auto-increment primary key |
| Scope | nvarchar(50) | Not Null | Enrollment ¦ Grades ¦ Finance ¦ Compliance |
| ParametersJSON | nvarchar(max) | Nullable | JSON: {term, department, dateRange, filters} |
| MetricsJSON | nvarchar(max) | Nullable | JSON: computed result data |
| GeneratedByFK | int | FK → User.UserID | User who generated the report |
| GeneratedAt | datetime2 | Default: GETUTCDATE() | Report generation timestamp |
| ReportURI | nvarchar(500) | Nullable | Exported report URI (PDF/CSV) |

22. KPI

Key Performance Indicators for institutional dashboards. Updated via scheduled batch jobs or on-demand recalculation. Tracks retention rates, graduation rates, enrollment trends, etc.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| KPIID | int | PK, Identity | Auto-increment primary key |
| Name | nvarchar(100) | Not Null | KPI name (e.g., 'Retention Rate', 'Avg GPA') |
| Definition | nvarchar(500) | Nullable | How this KPI is calculated |
| Target | decimal(10,2) | Nullable | Target value |
| CurrentValue | decimal(10,2) | Nullable | Current computed value |
| ReportingPeriod | nvarchar(50) | Not Null | Term ¦ Semester ¦ Annual |

23. AuditPackage

Accreditation export packages bundling academic data for external auditors. ContentsJSON lists included reports and data sets. PackageURI links to the downloadable archive.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| PackageID | int | PK, Identity | Auto-increment primary key |
| PeriodStart | date | Not Null | Audit period start |
| PeriodEnd | date | Not Null | Audit period end |
| ContentsJSON | nvarchar(max) | Not Null | JSON: [{reportType, reportID, description}] |
| GeneratedAt | datetime2 | Default: GETUTCDATE() | Package generation timestamp |
| PackageURI | nvarchar(500) | Nullable | Downloadable archive URI |

Module 9: Notifications, Helpdesk & Tasks (NotificationService)

24. Notification

Push notifications and alerts for all users. Category distinguishes enrollment/assessment/finance/IT alerts. Severity enables priority filtering. ReadAt replaces IsRead for timestamp-based tracking.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| NotificationID | int | PK, Identity | Auto-increment primary key |
| UserID | int | FK → User.UserID | Target user |
| EntityID | int | Nullable | ID of the related entity (enrollment, submission, invoice, etc.) |
| Message | nvarchar(1000) | Not Null | Notification message |
| Category | nvarchar(30) | Not Null | Enrollment ¦ Assessment ¦ Finance ¦ IT ¦ System |
| Severity | nvarchar(10) | Not Null, Default: 'Info' | Info ¦ Warning ¦ Critical |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Notification creation timestamp |
| ReadAt | datetime2 | Nullable | When the notification was read (null = unread) |
| Status | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Dismissed ¦ Expired |

25. Ticket

IT and academic support tickets. CreatedByFK is the user requesting help; AssignedToFK is the support staff handling the ticket. ResolutionURI stores any resolution documentation.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| TicketID | int | PK, Identity | Auto-increment primary key |
| CreatedByFK | int | FK → User.UserID | User who submitted the ticket |
| AssignedToFK | int | FK → User.UserID, Nullable | Support staff assigned (null = unassigned) |
| Subject | nvarchar(200) | Not Null | Ticket subject line |
| Description | nvarchar(max) | Not Null | Detailed issue description |
| Priority | nvarchar(10) | Not Null, Default: 'Medium' | Low ¦ Medium ¦ High ¦ Critical |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Ticket creation timestamp |
| UpdatedAt | datetime2 | Nullable | Last update timestamp |
| Status | nvarchar(20) | Not Null, Default: 'Open' | Open ¦ InProgress ¦ Resolved ¦ Closed |
| ResolutionURI | nvarchar(500) | Nullable | Resolution documentation URI |

## 5.3 Design Notes

• Referential integrity: enforce foreign keys across Student → Enrollment → Submission → GradeChange and Student → Invoice → Payment chains.

• Indexes: create indexes for (StudentID, ProgramID), (CourseID, Term), (SectionID, ScheduleJSON), (Timestamp) on AuditLog, (DueDate) on Invoice.

• Partitioning: consider partitioning high-growth tables (Submission, AuditLog, Invoice) by date or term for scalability.

• Media storage: store assignments, recordings, transcripts, certificates in Azure Blob Storage; database stores URIs and SHA-256 checksums for tamper evidence.

• Plagiarism and integrity: store plagiarism reports and evidence URIs; maintain append-only GradeChange logs for auditability.

• Retention and privacy: implement retention policies for student PII and academic records; support export and redaction per FERPA/GDPR.

• Performance: use read replicas for reporting workloads; materialized views for common KPI queries. AnalyticsService queries use .AsNoTracking() exclusively.

• DeleteBehavior: all foreign keys use DeleteBehavior.NoAction to prevent cascade issues in shared database.

• ExcludeFromMigrations: non-owned tables in each DbContext use ExcludeFromMigrations() to prevent duplicate schema creation.

• Single-migrator pattern: EduLearn.DbMigrator (MigrationDbContext) creates all 25 tables atomically via two locked migrations: InitialCreate + FinalizeSchema. Per-service DbContexts use ExcludeFromMigrations() and are runtime-only. Run via migrate-database.bat.

• Typed enum library: all status, role, and type fields use strongly-typed C# enums defined in EduLearn.Shared/Enums/ (9 files: UserEnums, EnrollmentEnums, CourseEnums, AdmissionsEnums, AssessmentEnums, ContentEnums, FinanceEnums, NotificationEnums, AnalyticsEnums). Magic strings have been eliminated from all entities, DTOs, and controllers.

• Enum storage: all enum properties are stored as nvarchar strings in SQL Server via EF Core’s HasConversion<string>().HasMaxLength(N) configured in both MigrationDbContext and all 6 per-service DbContexts. Example: UserRole.Student is stored as “Student”, not 0. This keeps the database human-readable and avoids integer-to-enum mapping bugs.

• Swagger enum display: all 6 service Program.cs files include JsonStringEnumConverter (API responses return “Enrolled” not 0) and EnumSchemaFilter + UseInlineDefinitionsForEnums() (Swagger UI shows string dropdowns instead of integer fields). DTOs have had RegularExpression validators removed since the compiler now enforces valid enum values.

## 5.4 Entity Relationship Quick Reference

FK chains showing which entities reference which. Read as: Child → Parent (FK column).

| Chain | Path | Purpose |
| --- | --- | --- |
| Auth → Audit | AuditLog.UserID → User.UserID | Track who performed actions |
| Admissions → Student | Student.UserID → User.UserID | Link academic profile to auth identity |
| Student → Program | Student.ProgramID → Program.ProgramID | Student's enrolled degree program |
| Section → Course | Section.CourseID → Course.CourseID | Section is one offering of a course |
| Section → Instructor | Section.InstructorID → User.UserID | Who teaches this section |
| Section → Room | Section.RoomID → Room.RoomID | Where the section meets |
| Enrollment → Student | Enrollment.StudentID → Student.StudentID | Who is enrolled |
| Enrollment → Section | Enrollment.SectionID → Section.SectionID | Which section (NOT course directly) |
| Content → Course | Content.CourseID → Course.CourseID | Learning materials for which course |
| Assessment → Course | Assessment.CourseID → Course.CourseID | Assessment belongs to which course |
| Assessment → Section | Assessment.SectionID → Section.SectionID (nullable) | Optionally scoped to specific section |
| Submission → Assessment | Submission.AssessmentID → Assessment.AssessmentID | Submission for which assessment |
| Submission → Student | Submission.StudentID → Student.StudentID | Who submitted |
| GradeChange → Submission | GradeChange.SubmissionID → Submission.SubmissionID | Which grade was changed |
| Invoice → Student | Invoice.StudentID → Student.StudentID | Billed to which student |
| Payment → Invoice | Payment.InvoiceID → Invoice.InvoiceID | Payment applied to which invoice |
| Scholarship → Student | Scholarship.StudentID → Student.StudentID | Scholarship awarded to whom |
| FeeSchedule → Program | FeeSchedule.ProgramID → Program.ProgramID | Fee applies to which program |
| Notification → User | Notification.UserID → User.UserID | Notification for which user |
| Ticket → User (2 FKs) | Ticket.CreatedByFK + AssignedToFK → User.UserID | Who created, who assigned to |
| Transcript → Student | Transcript.StudentID → Student.StudentID | Transcript for which student |
| Syllabus → Course | Syllabus.CourseID → Course.CourseID | Syllabus for which course |

## 5.5 JSON Column Format Examples

Reference formats for all JSON columns in the schema. Copy these structures when creating seed data or building DTOs.

Applicant.ContactInfoJSON

{

"email": "john.doe@email.com",

"phone": "+91-9876543210",

"address": "123 Main St, Chennai, TN 600001",

"emergencyContact": { "name": "Jane Doe", "phone": "+91-9876543211", "relation": "Parent" }

}

Course.PrerequisitesJSON

[1, 5, 12]  // CourseIDs that must be completed before enrollment

Program.RequiredCoursesJSON / ElectivesJSON

// RequiredCoursesJSON

[1, 2, 3, 5, 8, 12, 15]  // CourseIDs mandatory for degree

// ElectivesJSON

[

{ "group": "Technical Electives", "minCredits": 9, "courses": [20, 21, 22, 23, 24] },

{ "group": "Open Electives", "minCredits": 6, "courses": [30, 31, 32, 33] }

]

Syllabus.LearningOutcomesJSON / AssessmentPlanJSON

// LearningOutcomesJSON

[

{ "outcome": "Analyze algorithm complexity using Big-O notation", "bloomLevel": "Analyze", "assessmentMethod": "Quiz + Assignment" },

{ "outcome": "Implement sorting and searching algorithms in C#", "bloomLevel": "Apply", "assessmentMethod": "Lab Assignment" }

]

// AssessmentPlanJSON

[

{ "type": "Quiz", "weight": 20, "description": "3 MCQ quizzes (best 2 counted)" },

{ "type": "Assignment", "weight": 30, "description": "4 coding assignments" },

{ "type": "MidTerm", "weight": 20, "description": "Written exam" },

{ "type": "Final", "weight": 30, "description": "Comprehensive exam" }

]

Section.ScheduleJSON

[

{ "day": "Mon", "startTime": "09:00", "endTime": "10:30", "room": "A101" },

{ "day": "Wed", "startTime": "09:00", "endTime": "10:30", "room": "A101" },

{ "day": "Fri", "startTime": "14:00", "endTime": "15:00", "room": "Lab3" }

]

FeeSchedule.FeeItemsJSON

[

{ "item": "Tuition", "amount": 50000.00 },

{ "item": "Lab Fee", "amount": 5000.00 },

{ "item": "Library Fee", "amount": 2000.00 },

{ "item": "Technology Fee", "amount": 3000.00 },

{ "item": "Activity Fee", "amount": 1500.00 }

]

Invoice.LineItemsJSON

[

{ "item": "Tuition", "amount": 50000.00, "discount": 0, "net": 50000.00 },

{ "item": "Lab Fee", "amount": 5000.00, "discount": 0, "net": 5000.00 },

{ "item": "Merit Scholarship", "amount": -10000.00, "discount": 10000.00, "net": -10000.00 }

]

Assessment.GradingRubricJSON

[

{ "criterion": "Code Correctness", "maxPoints": 40, "description": "All test cases pass" },

{ "criterion": "Code Quality", "maxPoints": 20, "description": "Clean code, proper naming, SOLID principles" },

{ "criterion": "Documentation", "maxPoints": 15, "description": "README + inline comments" },

{ "criterion": "Testing", "maxPoints": 15, "description": "Unit tests with 70%+ coverage" },

{ "criterion": "Git Practices", "maxPoints": 10, "description": "Conventional commits, meaningful PRs" }

]

Discussion.PostsJSON

[

{ "authorID": 5, "authorName": "Rahul Kumar", "content": "Can someone explain polymorphism?", "timestamp": "2026-04-01T10:00:00Z", "parentPostIndex": null },

{ "authorID": 12, "authorName": "Dr. Priya Sharma", "content": "Polymorphism allows objects of different types to be treated through a common interface...", "timestamp": "2026-04-01T11:30:00Z", "parentPostIndex": 0 },

{ "authorID": 5, "authorName": "Rahul Kumar", "content": "Thank you! That clarifies it.", "timestamp": "2026-04-01T12:00:00Z", "parentPostIndex": 1 }

]

AuditLog.DetailsJSON

{

"oldValue": { "score": 65.0 },

"newValue": { "score": 72.0 },

"reason": "Regrade request approved",

"ipAddress": "192.168.1.100",

"userAgent": "Mozilla/5.0..."

}

Content.MetadataJSON

{

"fileSize": 2048576,

"mimeType": "application/pdf",

"sha256": "a1b2c3d4e5f6...",

"pageCount": 42,

"duration": null

}

Transcript.EntriesJSON

[

{ "courseCode": "CS101", "courseName": "Intro to CS", "credits": 3, "grade": "A", "gradePoint": 4.0, "term": "Fall 2026" },

{ "courseCode": "MATH201", "courseName": "Linear Algebra", "credits": 4, "grade": "B+", "gradePoint": 3.3, "term": "Fall 2026" },

{ "courseCode": "CS201", "courseName": "Data Structures", "credits": 3, "grade": "A-", "gradePoint": 3.7, "term": "Spring 2027" }

]

Room.ResourcesJSON

{

"projector": true,

"whiteboard": true,

"computers": 30,

"smartBoard": false,

"videoConference": true

}

## 5.6 Database Migration Order

All 25 tables are created by a single EduLearn.DbMigrator project using a unified MigrationDbContext. Per-service migrations do not exist — the DbMigrator is the only project that runs migrations. Two migrations are applied and locked:

| Migration | Command | What It Does |
| --- | --- | --- |
| InitialCreate | dotnet ef database update --project EduLearn.DbMigrator --startup-project EduLearn.DbMigrator | Creates all 25 entity tables and __EFMigrationsHistory in a single atomic operation. FK ordering is handled internally by MigrationDbContext. |
| FinalizeSchema | (same command — EF auto-applies all pending migrations) | Drops RefreshToken and RefreshTokenExpiry from Users. Adjusts column lengths: Tickets.Priority (20), Reports.Scope (30), Notifications.Severity (20), KPIs.ReportingPeriod (20). |
| Shortcut | .\\migrate-database.bat (from solution root) | Runs both migrations in the correct order. Idempotent — safe to run multiple times. |

## 4.5 Project Structure

Backend Solution (.slnx)

EduLearn/

├── EduLearn.slnx

├── EduLearn.Shared/                    # Shared entities, DTOs, interfaces

│   ├── Entities/                        # 25 entity classes

│   ├── DTOs/                            # Request/Response DTOs

│   └── Interfaces/                      # IRepository<T>, ITokenService

├── EduLearn.AuthService/                # :5001 — IAM module

│   ├── Controllers/                     # AuthController, UserController, AuditController

│   ├── Services/                        # AuthService, TokenService

│   └── Data/                            # AuthDbContext (User, AuditLog)

├── EduLearn.SISService/                 # :5002 — SRA + ETS modules

│   ├── Controllers/                     # StudentController, ApplicantController, EnrollmentController,

│   │                                    #   SectionController, RoomController, TranscriptController

│   ├── Services/                        # EnrollmentRuleEngine, TranscriptService (QuestPDF), TimetableService

│   └── Data/                            # SISDbContext

├── EduLearn.LMSService/                 # :5003 — CCM + LMS + AGI modules

│   ├── Controllers/                     # CourseController, ProgramController, ContentController,

│   │                                    #   AssessmentController, SubmissionController, DiscussionController

│   ├── Services/                        # GradingService, PrerequisiteEngine, ContentVersionService

│   └── Data/                            # LMSDbContext

├── EduLearn.AnalyticsService/           # :5004 — RKA module (READ-ONLY on other tables)

│   ├── Controllers/                     # ReportController, KPIController, AuditPackageController

│   ├── Engines/                         # KPIEngine, ReportGenerator

│   └── Data/                            # AnalyticsDbContext

├── EduLearn.NotificationService/        # :5005 — NHT module

│   ├── Hubs/                            # NotificationHub.cs (SignalR)

│   ├── Controllers/                     # NotificationController, TicketController

│   └── Data/                            # NotificationDbContext

├── EduLearn.FinanceService/             # :5006 — SFB module

│   ├── Controllers/                     # FeeController, InvoiceController, PaymentController, ScholarshipController

│   ├── Services/                        # BillingEngine, RefundService

│   └── Data/                            # FinanceDbContext

├── EduLearn.Tests/                      # NUnit + Moq + InMemory

└── edulearn-client/                     # React 18 + TypeScript SPA

React Frontend

edulearn-client/

├── src/

│   ├── App.tsx                          # Root: BrowserRouter, Suspense, AuthProvider

│   ├── main.tsx                         # ReactDOM.createRoot entry

│   ├── api/                             # Axios instance + service clients

│   │   ├── axiosInstance.ts             # Base URL, JWT interceptor, token expiry handling

│   │   ├── authApi.ts                   # login, register, profile

│   │   ├── sisApi.ts                    # students, enrollment, transcripts, sections

│   │   ├── lmsApi.ts                    # courses, content, assessments, discussions

│   │   ├── financeApi.ts                # invoices, payments, scholarships

│   │   ├── analyticsApi.ts              # reports, KPIs, dashboards

│   │   └── notificationApi.ts           # notifications, tickets

│   ├── components/                      # Reusable UI components

│   │   ├── Layout/                      # Sidebar, Topbar, Footer (role-adaptive)

│   │   ├── ProtectedRoute.tsx           # Role-based route guard (7 roles)

│   │   └── ErrorBoundary.tsx            # Global error boundary

│   ├── context/                         # React Context providers

│   │   ├── AuthContext.tsx               # user, token, role, login/logout

│   │   └── NotificationContext.tsx       # SignalR connection, unread count

│   ├── pages/                           # Lazy-loaded feature pages

│   │   ├── auth/                        # Login, Register, Profile, MFA

│   │   ├── student-portal/              # Enrollment, Timetable, Grades, Bills

│   │   ├── instructor-console/          # Course authoring, Grading, Discussions

│   │   ├── registrar-dashboard/         # Enrollment mgmt, Transcripts, Graduation

│   │   ├── finance-dashboard/           # Fees, Invoices, Payments, Scholarships

│   │   ├── admin-panel/                 # Users, Roles, System Settings, Audit

│   │   ├── reporting/                   # KPIs, Reports, Audit Packages

│   │   └── helpdesk/                    # Tickets, Support

│   └── types/                           # TypeScript interfaces

├── package.json

├── tsconfig.json

└── vite.config.ts

# 5. Database Schema (25 Entities)

All entities reside in a single Azure SQL database (EduLearnDb) under the default dbo schema. JSON columns are used where query-by-column is not needed (e.g., ContactInfoJSON, PrerequisitesJSON, ScheduleJSON). Media files (assignments, recordings, certificates) are stored in Azure Blob Storage; the database stores URIs and SHA-256 checksums for tamper evidence.

## 5.1 Entity Ownership by Service

| Service | Tables Owned (Write) | Tables Referenced (Read-Only) |
| --- | --- | --- |
| AuthService (:5001) | User, AuditLog | — |
| SISService (:5002) | Student, Applicant, Transcript, Section, Enrollment, Room | User, Course, Program |
| LMSService (:5003) | Course, Program, Syllabus, Content, Discussion, Assessment, Submission, GradeChange | User, Section, Student |
| AnalyticsService (:5004) | Report, KPI, AuditPackage | ALL tables (read-only) |
| NotificationService (:5005) | Notification, Ticket | User |
| FinanceService (:5006) | FeeSchedule, Invoice, Payment, Scholarship | Student, Program, User |

## 5.2 Table Definitions

Module 1: Identity & Access Management (AuthService)

1. User

Authentication and identity for all 7 roles. PasswordHash uses BCrypt (cost=12). MFAEnabled flag for privileged roles (Registrar, Admin, Finance, Auditor). Status replaces IsActive for richer lifecycle states.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| UserID | int | PK, Identity | Auto-increment primary key |
| Username | nvarchar(100) | Unique, Not Null | Login username |
| FullName | nvarchar(200) | Not Null | Display name |
| Email | nvarchar(255) | Unique, Not Null | Email address |
| Phone | nvarchar(20) | Nullable | Contact phone |
| Role | nvarchar(30) | Not Null | Student ¦ Instructor ¦ Registrar ¦ DeptAdmin ¦ Finance ¦ ITAdmin ¦ Auditor |
| PasswordHash | nvarchar(500) | Not Null | BCrypt hashed password (cost=12) |
| MFAEnabled | bit | Default: 0 | Multi-factor auth flag for privileged roles |
| Status | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Inactive ¦ Suspended ¦ Locked |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Account creation timestamp |
| UpdatedAt | datetime2 | Nullable | Last profile update timestamp |

2. AuditLog

Append-only audit trail for all system actions. Immutable — no UPDATE or DELETE allowed. DetailsJSON stores action-specific context (old/new values, request metadata).

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| AuditID | int | PK, Identity | Auto-increment primary key |
| UserID | int | FK → User.UserID | User who performed the action |
| Action | nvarchar(100) | Not Null | Action performed (e.g., 'Login', 'GradeChange', 'EnrollmentDrop') |
| ResourceType | nvarchar(50) | Not Null | Entity type affected (e.g., 'Enrollment', 'Submission') |
| ResourceID | int | Not Null | ID of the affected entity |
| DetailsJSON | nvarchar(max) | Nullable | JSON: action-specific context (old/new values, IP, user agent) |
| Timestamp | datetime2 | Default: GETUTCDATE() | When the action occurred |

Module 2: Student Registry & Admissions (SISService)

3. Applicant

Admissions pipeline tracking. Applicants are separate from Students until accepted. DocumentsURIJSON stores links to uploaded admission documents in blob storage.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| ApplicantID | int | PK, Identity | Auto-increment primary key |
| Name | nvarchar(200) | Not Null | Applicant full name |
| DOB | date | Not Null | Date of birth |
| NationalID | nvarchar(50) | Nullable | Government ID number |
| ContactInfoJSON | nvarchar(max) | Nullable | JSON: {email, phone, address, emergencyContact} |
| ProgramApplied | nvarchar(100) | Not Null | Program/degree applied for |
| ApplicationStatus | nvarchar(30) | Not Null, Default: 'Submitted' | Submitted ¦ UnderReview ¦ Accepted ¦ Rejected ¦ Waitlisted |
| SubmittedAt | datetime2 | Default: GETUTCDATE() | Application submission date |
| DocumentsURIJSON | nvarchar(max) | Nullable | JSON: [{name, uri, sha256, uploadedAt}] |

4. Student

Academic profile linked to User via UserID FK. Created when an Applicant is accepted. MRN (Medical Record Number / Student Registration Number) is the university-issued student ID. Separate from User to support academic-specific attributes.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| StudentID | int | PK, Identity | Auto-increment primary key |
| UserID | int | FK → User.UserID, Unique | Link to authentication identity |
| MRN | nvarchar(20) | Unique, Not Null | University registration number (e.g., STU2026001) |
| Name | nvarchar(200) | Not Null | Student full name |
| DOB | date | Not Null | Date of birth |
| Gender | nvarchar(10) | Nullable | Male ¦ Female ¦ Other ¦ Prefer not to say |
| ContactInfoJSON | nvarchar(max) | Nullable | JSON: {email, phone, address, guardian} |
| EnrollmentStatus | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Graduated ¦ Withdrawn ¦ Suspended |
| ProgramID | int | FK → Program.ProgramID | Enrolled degree program |
| EntryTerm | nvarchar(20) | Not Null | e.g., Fall 2026 |
| ExpectedGraduationTerm | nvarchar(20) | Nullable | Projected graduation term |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Record creation timestamp |

5. Transcript

Official academic transcript records. EntriesJSON contains structured grade data per course. TranscriptURI points to the generated PDF in blob storage. Immutable once issued (Status = Issued).

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| TranscriptID | int | PK, Identity | Auto-increment primary key |
| StudentID | int | FK → Student.StudentID | Student whose transcript this is |
| IssuedAt | datetime2 | Default: GETUTCDATE() | When the transcript was generated |
| EntriesJSON | nvarchar(max) | Not Null | JSON: [{courseCode, courseName, credits, grade, term}] |
| GPA | decimal(3,2) | Nullable | Cumulative GPA at time of issue |
| Status | nvarchar(20) | Not Null, Default: 'Draft' | Draft ¦ Issued ¦ Revoked |
| TranscriptURI | nvarchar(500) | Nullable | Generated PDF URI in blob storage |

Module 3: Course Catalog & Curriculum (LMSService)

6. Course

Course definitions in the catalog. Courses exist independently of term offerings (Sections). PrerequisitesJSON stores course IDs that must be completed before enrollment.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| CourseID | int | PK, Identity | Auto-increment primary key |
| Code | nvarchar(20) | Unique, Not Null | Course code (e.g., CS101, MATH201) |
| Title | nvarchar(200) | Not Null | Course title |
| Description | nvarchar(max) | Nullable | Detailed course description |
| Credits | int | Not Null, Default: 3 | Credit hours |
| DepartmentID | int | Nullable | Department offering the course |
| Level | nvarchar(20) | Nullable | 100-level, 200-level, Graduate, etc. |
| PrerequisitesJSON | nvarchar(max) | Nullable | JSON: [courseID1, courseID2, ...] — courses required before enrollment |
| Status | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Deprecated ¦ Archived |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Catalog entry creation |

7. Program

Degree programs (e.g., B.Tech CS, MBA Finance). RequiredCoursesJSON and ElectivesJSON define curriculum structure.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| ProgramID | int | PK, Identity | Auto-increment primary key |
| Name | nvarchar(200) | Not Null | Program name (e.g., B.Tech Computer Science) |
| DepartmentID | int | Nullable | Owning department |
| DegreeType | nvarchar(50) | Not Null | Bachelor ¦ Master ¦ PhD ¦ Diploma ¦ Certificate |
| RequiredCoursesJSON | nvarchar(max) | Nullable | JSON: [courseID1, courseID2, ...] — mandatory courses |
| ElectivesJSON | nvarchar(max) | Nullable | JSON: [{group, minCredits, courses: [courseIDs]}] |
| DurationTerms | int | Not Null, Default: 8 | Number of terms to complete |
| Status | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Deprecated ¦ Archived |

8. Syllabus

Versioned syllabi for courses. Each new semester may have a new syllabus version. LearningOutcomesJSON stores structured learning outcomes; AssessmentPlanJSON defines grading breakdown.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| SyllabusID | int | PK, Identity | Auto-increment primary key |
| CourseID | int | FK → Course.CourseID | Associated course |
| Version | nvarchar(20) | Not Null | Version string (e.g., 2026-Spring-v1) |
| LearningOutcomesJSON | nvarchar(max) | Nullable | JSON: [{outcome, bloomLevel, assessmentMethod}] |
| AssessmentPlanJSON | nvarchar(max) | Nullable | JSON: [{type, weight, description}] — e.g., [{type:'Quiz', weight:30}, {type:'Final', weight:40}] |
| CreatedByFK | int | FK → User.UserID | Instructor who created |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Creation timestamp |
| SyllabusURI | nvarchar(500) | Nullable | PDF/document URI in blob storage |

Module 4: Enrollment & Timetable Scheduling (SISService)

9. Section

A specific offering of a Course in a given Term, taught by an Instructor in a Room. Students enroll in Sections, not Courses directly. ScheduleJSON defines day/time slots for timetable generation.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| SectionID | int | PK, Identity | Auto-increment primary key |
| CourseID | int | FK → Course.CourseID | Course being offered |
| Term | nvarchar(20) | Not Null | Academic term (e.g., Fall 2026) |
| InstructorID | int | FK → User.UserID | Assigned instructor |
| RoomID | int | FK → Room.RoomID, Nullable | Assigned room (null = TBD) |
| Capacity | int | Not Null, Default: 60 | Maximum enrollment capacity |
| EnrolledCount | int | Not Null, Default: 0 | Current enrollment count (denormalized for performance) |
| ScheduleJSON | nvarchar(max) | Nullable | JSON: [{day: 'Mon', startTime: '09:00', endTime: '10:30', room: 'A101'}] |
| Status | nvarchar(20) | Not Null, Default: 'Open' | Open ¦ Closed ¦ Cancelled |

10. Enrollment

Student enrollment in a Section. FK is SectionID (not CourseID). WaitlistPosition tracks queue order when section is full. GradePostedFlag indicates whether final grade has been posted for this enrollment.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| EnrollID | int | PK, Identity | Auto-increment primary key |
| StudentID | int | FK → Student.StudentID | Enrolling student |
| SectionID | int | FK → Section.SectionID | Section enrolled in |
| EnrolledAt | datetime2 | Default: GETUTCDATE() | Enrollment timestamp |
| Status | nvarchar(20) | Not Null, Default: 'Enrolled' | Enrolled ¦ Waitlisted ¦ Dropped |
| WaitlistPosition | int | Nullable | Position in waitlist queue (null if enrolled) |
| GradePostedFlag | bit | Default: 0 | Whether final grade has been posted |

11. Room

Physical rooms for timetable scheduling. ResourcesJSON stores room equipment details. Used by the timetable conflict detection engine.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| RoomID | int | PK, Identity | Auto-increment primary key |
| Building | nvarchar(100) | Not Null | Building name |
| RoomNumber | nvarchar(20) | Not Null | Room identifier (e.g., A101) |
| Capacity | int | Not Null | Seating capacity |
| ResourcesJSON | nvarchar(max) | Nullable | JSON: {projector: true, whiteboard: true, computers: 30} |
| Status | nvarchar(20) | Not Null, Default: 'Available' | Available ¦ UnderMaintenance ¦ Reserved |

Module 5: Learning Content & LMS Delivery (LMSService)

12. Content

Learning materials with content versioning. Type distinguishes Document/Video/Quiz/Link. MetadataJSON stores file-type-specific metadata.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| ContentID | int | PK, Identity | Auto-increment primary key |
| CourseID | int | FK → Course.CourseID | Parent course |
| Title | nvarchar(200) | Not Null | Content title |
| Type | nvarchar(20) | Not Null | Document ¦ Video ¦ Quiz ¦ Link |
| URI | nvarchar(500) | Not Null | Blob storage URI or external link |
| UploadedByFK | int | FK → User.UserID | Instructor who uploaded |
| UploadedAt | datetime2 | Default: GETUTCDATE() | Upload timestamp |
| Version | int | Not Null, Default: 1 | Content version number (increment on update) |
| MetadataJSON | nvarchar(max) | Nullable | JSON: {fileSize, mimeType, duration, sha256} |
| Status | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Archived ¦ Draft |

13. Discussion

Course discussion forums. PostsJSON stores threaded replies as JSON array within a single discussion record. ThreadStarterID is the user who created the discussion thread.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| DiscussionID | int | PK, Identity | Auto-increment primary key |
| CourseID | int | FK → Course.CourseID | Parent course |
| ThreadStarterID | int | FK → User.UserID | User who started the thread |
| Title | nvarchar(200) | Not Null | Discussion title |
| PostsJSON | nvarchar(max) | Nullable | JSON: [{authorID, authorName, content, timestamp, parentPostIndex}] |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Thread creation timestamp |
| Status | nvarchar(20) | Not Null, Default: 'Open' | Open ¦ Closed ¦ Pinned ¦ Archived |

Module 6: Assessment, Grading & Academic Integrity (LMSService)

14. Assessment

Assessments linked to both Course and Section. GradingRubricJSON defines grading criteria with point allocations. Type supports Assignment/Quiz/Exam.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| AssessmentID | int | PK, Identity | Auto-increment primary key |
| CourseID | int | FK → Course.CourseID | Course this assessment belongs to |
| SectionID | int | FK → Section.SectionID, Nullable | Specific section (null = all sections) |
| Title | nvarchar(200) | Not Null | Assessment title |
| Type | nvarchar(20) | Not Null | Assignment ¦ Quiz ¦ Exam |
| DueAt | datetime2 | Nullable | Submission deadline |
| MaxScore | decimal(5,1) | Not Null | Maximum possible score |
| GradingRubricJSON | nvarchar(max) | Nullable | JSON: [{criterion, maxPoints, description}] |
| CreatedByFK | int | FK → User.UserID | Instructor who created |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Creation timestamp |
| Status | nvarchar(20) | Not Null, Default: 'Draft' | Draft ¦ Published ¦ Closed ¦ Archived |

15. Submission

Student submissions for assessments. FileURI points to uploaded file in blob storage. PlagiarismReportURI stores anti-plagiarism scan results. GraderID tracks who graded the submission.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| SubmissionID | int | PK, Identity | Auto-increment primary key |
| AssessmentID | int | FK → Assessment.AssessmentID | Parent assessment |
| StudentID | int | FK → Student.StudentID | Submitting student |
| SubmittedAt | datetime2 | Default: GETUTCDATE() | Submission timestamp |
| FileURI | nvarchar(500) | Nullable | Uploaded file URI in blob storage |
| Score | decimal(5,1) | Nullable | Achieved score |
| GraderID | int | FK → User.UserID, Nullable | Instructor who graded |
| GradedAt | datetime2 | Nullable | When grading was completed |
| PlagiarismReportURI | nvarchar(500) | Nullable | Anti-plagiarism report URI |
| Status | nvarchar(20) | Not Null, Default: 'Submitted' | Submitted ¦ Graded ¦ Returned ¦ Late |

16. GradeChange

Append-only audit trail for grade modifications. Every score change creates a new GradeChange record. AuditNote documents the reason for change. Required for accreditation compliance.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| GradeChangeID | int | PK, Identity | Auto-increment primary key |
| SubmissionID | int | FK → Submission.SubmissionID | Submission whose grade changed |
| OldScore | decimal(5,1) | Not Null | Previous score |
| NewScore | decimal(5,1) | Not Null | Updated score |
| ChangedByFK | int | FK → User.UserID | Who made the change |
| ChangedAt | datetime2 | Default: GETUTCDATE() | When the change occurred |
| Reason | nvarchar(500) | Not Null | Reason for grade change |
| AuditNote | nvarchar(max) | Nullable | Additional audit documentation |

Module 7: Student Finance & Billing (FinanceService)

17. FeeSchedule

Tuition and fee definitions per program per term. FeeItemsJSON breaks down individual charges (tuition, lab, library, etc.). EffectiveFrom/To define validity period.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| FeeID | int | PK, Identity | Auto-increment primary key |
| ProgramID | int | FK → Program.ProgramID | Program this schedule applies to |
| Term | nvarchar(20) | Not Null | Academic term |
| FeeItemsJSON | nvarchar(max) | Not Null | JSON: [{item: 'Tuition', amount: 50000}, {item: 'Lab Fee', amount: 5000}] |
| EffectiveFrom | date | Not Null | Schedule start date |
| EffectiveTo | date | Not Null | Schedule end date |
| Status | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Expired ¦ Draft |

18. Invoice

Student invoices generated from fee schedules. LineItemsJSON mirrors the fee breakdown with student-specific adjustments (scholarships applied, late fees). InvoiceURI stores the generated PDF.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| InvoiceID | int | PK, Identity | Auto-increment primary key |
| StudentID | int | FK → Student.StudentID | Billed student |
| Term | nvarchar(20) | Not Null | Billing term |
| LineItemsJSON | nvarchar(max) | Not Null | JSON: [{item, amount, discount, net}] |
| AmountDue | decimal(10,2) | Not Null | Total amount due |
| IssuedAt | datetime2 | Default: GETUTCDATE() | Invoice issue date |
| DueDate | date | Not Null | Payment deadline |
| Status | nvarchar(20) | Not Null, Default: 'Pending' | Pending ¦ Paid ¦ PartiallyPaid ¦ Overdue ¦ Cancelled |
| InvoiceURI | nvarchar(500) | Nullable | Generated invoice PDF URI |

19. Payment

Payment records linked to invoices. Multiple payments can apply to one invoice (partial payments). Method tracks payment channel.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| PaymentID | int | PK, Identity | Auto-increment primary key |
| InvoiceID | int | FK → Invoice.InvoiceID | Invoice being paid |
| PaidAt | datetime2 | Default: GETUTCDATE() | Payment timestamp |
| Amount | decimal(10,2) | Not Null | Amount paid |
| Method | nvarchar(30) | Not Null | BankTransfer ¦ Card ¦ UPI ¦ Cash ¦ Cheque |
| Reference | nvarchar(100) | Nullable | Transaction reference number |
| Status | nvarchar(20) | Not Null, Default: 'Completed' | Completed ¦ Pending ¦ Failed ¦ Refunded |

20. Scholarship

Scholarship awards and financial aid applied to student accounts. Scholarships reduce invoice amounts when applied.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| ScholarID | int | PK, Identity | Auto-increment primary key |
| StudentID | int | FK → Student.StudentID | Recipient student |
| AwardType | nvarchar(100) | Not Null | Merit ¦ Need-based ¦ Athletic ¦ Department ¦ External |
| Amount | decimal(10,2) | Not Null | Scholarship amount |
| AppliedAt | datetime2 | Default: GETUTCDATE() | When scholarship was applied |
| ValidFrom | date | Not Null | Scholarship start date |
| ValidTo | date | Not Null | Scholarship end date |
| Status | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Expired ¦ Revoked |

Module 8: Reporting, KPIs & Audit Packages (AnalyticsService)

21. Report

Generated reports for enrollment, grades, finance, and compliance. ParametersJSON stores query filters; MetricsJSON stores computed results. ReportURI links to the exported PDF/CSV.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| ReportID | int | PK, Identity | Auto-increment primary key |
| Scope | nvarchar(50) | Not Null | Enrollment ¦ Grades ¦ Finance ¦ Compliance |
| ParametersJSON | nvarchar(max) | Nullable | JSON: {term, department, dateRange, filters} |
| MetricsJSON | nvarchar(max) | Nullable | JSON: computed result data |
| GeneratedByFK | int | FK → User.UserID | User who generated the report |
| GeneratedAt | datetime2 | Default: GETUTCDATE() | Report generation timestamp |
| ReportURI | nvarchar(500) | Nullable | Exported report URI (PDF/CSV) |

22. KPI

Key Performance Indicators for institutional dashboards. Updated via scheduled batch jobs or on-demand recalculation. Tracks retention rates, graduation rates, enrollment trends, etc.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| KPIID | int | PK, Identity | Auto-increment primary key |
| Name | nvarchar(100) | Not Null | KPI name (e.g., 'Retention Rate', 'Avg GPA') |
| Definition | nvarchar(500) | Nullable | How this KPI is calculated |
| Target | decimal(10,2) | Nullable | Target value |
| CurrentValue | decimal(10,2) | Nullable | Current computed value |
| ReportingPeriod | nvarchar(50) | Not Null | Term ¦ Semester ¦ Annual |

23. AuditPackage

Accreditation export packages bundling academic data for external auditors. ContentsJSON lists included reports and data sets. PackageURI links to the downloadable archive.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| PackageID | int | PK, Identity | Auto-increment primary key |
| PeriodStart | date | Not Null | Audit period start |
| PeriodEnd | date | Not Null | Audit period end |
| ContentsJSON | nvarchar(max) | Not Null | JSON: [{reportType, reportID, description}] |
| GeneratedAt | datetime2 | Default: GETUTCDATE() | Package generation timestamp |
| PackageURI | nvarchar(500) | Nullable | Downloadable archive URI |

Module 9: Notifications, Helpdesk & Tasks (NotificationService)

24. Notification

Push notifications and alerts for all users. Category distinguishes enrollment/assessment/finance/IT alerts. Severity enables priority filtering. ReadAt replaces IsRead for timestamp-based tracking.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| NotificationID | int | PK, Identity | Auto-increment primary key |
| UserID | int | FK → User.UserID | Target user |
| EntityID | int | Nullable | ID of the related entity (enrollment, submission, invoice, etc.) |
| Message | nvarchar(1000) | Not Null | Notification message |
| Category | nvarchar(30) | Not Null | Enrollment ¦ Assessment ¦ Finance ¦ IT ¦ System |
| Severity | nvarchar(10) | Not Null, Default: 'Info' | Info ¦ Warning ¦ Critical |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Notification creation timestamp |
| ReadAt | datetime2 | Nullable | When the notification was read (null = unread) |
| Status | nvarchar(20) | Not Null, Default: 'Active' | Active ¦ Dismissed ¦ Expired |

25. Ticket

IT and academic support tickets. CreatedByFK is the user requesting help; AssignedToFK is the support staff handling the ticket. ResolutionURI stores any resolution documentation.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| TicketID | int | PK, Identity | Auto-increment primary key |
| CreatedByFK | int | FK → User.UserID | User who submitted the ticket |
| AssignedToFK | int | FK → User.UserID, Nullable | Support staff assigned (null = unassigned) |
| Subject | nvarchar(200) | Not Null | Ticket subject line |
| Description | nvarchar(max) | Not Null | Detailed issue description |
| Priority | nvarchar(10) | Not Null, Default: 'Medium' | Low ¦ Medium ¦ High ¦ Critical |
| CreatedAt | datetime2 | Default: GETUTCDATE() | Ticket creation timestamp |
| UpdatedAt | datetime2 | Nullable | Last update timestamp |
| Status | nvarchar(20) | Not Null, Default: 'Open' | Open ¦ InProgress ¦ Resolved ¦ Closed |
| ResolutionURI | nvarchar(500) | Nullable | Resolution documentation URI |

## 5.3 Design Notes

• Referential integrity: enforce foreign keys across Student → Enrollment → Submission → GradeChange and Student → Invoice → Payment chains.

• Indexes: create indexes for (StudentID, ProgramID), (CourseID, Term), (SectionID, ScheduleJSON), (Timestamp) on AuditLog, (DueDate) on Invoice.

• Partitioning: consider partitioning high-growth tables (Submission, AuditLog, Invoice) by date or term for scalability.

• Media storage: store assignments, recordings, transcripts, certificates in Azure Blob Storage; database stores URIs and SHA-256 checksums for tamper evidence.

• Plagiarism and integrity: store plagiarism reports and evidence URIs; maintain append-only GradeChange logs for auditability.

• Retention and privacy: implement retention policies for student PII and academic records; support export and redaction per FERPA/GDPR.

• Performance: use read replicas for reporting workloads; materialized views for common KPI queries. AnalyticsService queries use .AsNoTracking() exclusively.

• DeleteBehavior: all foreign keys use DeleteBehavior.NoAction to prevent cascade issues in shared database.

• ExcludeFromMigrations: non-owned tables in each DbContext use ExcludeFromMigrations() to prevent duplicate schema creation.

• Single-migrator pattern: EduLearn.DbMigrator (MigrationDbContext) creates all 25 tables atomically via two locked migrations: InitialCreate + FinalizeSchema. Per-service DbContexts use ExcludeFromMigrations() and are runtime-only. Run via migrate-database.bat.

## 5.4 Entity Relationship Quick Reference

FK chains showing which entities reference which. Read as: Child → Parent (FK column).

| Chain | Path | Purpose |
| --- | --- | --- |
| Auth → Audit | AuditLog.UserID → User.UserID | Track who performed actions |
| Admissions → Student | Student.UserID → User.UserID | Link academic profile to auth identity |
| Student → Program | Student.ProgramID → Program.ProgramID | Student's enrolled degree program |
| Section → Course | Section.CourseID → Course.CourseID | Section is one offering of a course |
| Section → Instructor | Section.InstructorID → User.UserID | Who teaches this section |
| Section → Room | Section.RoomID → Room.RoomID | Where the section meets |
| Enrollment → Student | Enrollment.StudentID → Student.StudentID | Who is enrolled |
| Enrollment → Section | Enrollment.SectionID → Section.SectionID | Which section (NOT course directly) |
| Content → Course | Content.CourseID → Course.CourseID | Learning materials for which course |
| Assessment → Course | Assessment.CourseID → Course.CourseID | Assessment belongs to which course |
| Assessment → Section | Assessment.SectionID → Section.SectionID (nullable) | Optionally scoped to specific section |
| Submission → Assessment | Submission.AssessmentID → Assessment.AssessmentID | Submission for which assessment |
| Submission → Student | Submission.StudentID → Student.StudentID | Who submitted |
| GradeChange → Submission | GradeChange.SubmissionID → Submission.SubmissionID | Which grade was changed |
| Invoice → Student | Invoice.StudentID → Student.StudentID | Billed to which student |
| Payment → Invoice | Payment.InvoiceID → Invoice.InvoiceID | Payment applied to which invoice |
| Scholarship → Student | Scholarship.StudentID → Student.StudentID | Scholarship awarded to whom |
| FeeSchedule → Program | FeeSchedule.ProgramID → Program.ProgramID | Fee applies to which program |
| Notification → User | Notification.UserID → User.UserID | Notification for which user |
| Ticket → User (2 FKs) | Ticket.CreatedByFK + AssignedToFK → User.UserID | Who created, who assigned to |
| Transcript → Student | Transcript.StudentID → Student.StudentID | Transcript for which student |
| Syllabus → Course | Syllabus.CourseID → Course.CourseID | Syllabus for which course |

## 5.5 JSON Column Format Examples

Reference formats for all JSON columns in the schema. Copy these structures when creating seed data or building DTOs.

Applicant.ContactInfoJSON

{

"email": "john.doe@email.com",

"phone": "+91-9876543210",

"address": "123 Main St, Chennai, TN 600001",

"emergencyContact": { "name": "Jane Doe", "phone": "+91-9876543211", "relation": "Parent" }

}

Course.PrerequisitesJSON

[1, 5, 12]  // CourseIDs that must be completed before enrollment

Program.RequiredCoursesJSON / ElectivesJSON

// RequiredCoursesJSON

[1, 2, 3, 5, 8, 12, 15]  // CourseIDs mandatory for degree

// ElectivesJSON

[

{ "group": "Technical Electives", "minCredits": 9, "courses": [20, 21, 22, 23, 24] },

{ "group": "Open Electives", "minCredits": 6, "courses": [30, 31, 32, 33] }

]

Syllabus.LearningOutcomesJSON / AssessmentPlanJSON

// LearningOutcomesJSON

[

{ "outcome": "Analyze algorithm complexity using Big-O notation", "bloomLevel": "Analyze", "assessmentMethod": "Quiz + Assignment" },

{ "outcome": "Implement sorting and searching algorithms in C#", "bloomLevel": "Apply", "assessmentMethod": "Lab Assignment" }

]

// AssessmentPlanJSON

[

{ "type": "Quiz", "weight": 20, "description": "3 MCQ quizzes (best 2 counted)" },

{ "type": "Assignment", "weight": 30, "description": "4 coding assignments" },

{ "type": "MidTerm", "weight": 20, "description": "Written exam" },

{ "type": "Final", "weight": 30, "description": "Comprehensive exam" }

]

Section.ScheduleJSON

[

{ "day": "Mon", "startTime": "09:00", "endTime": "10:30", "room": "A101" },

{ "day": "Wed", "startTime": "09:00", "endTime": "10:30", "room": "A101" },

{ "day": "Fri", "startTime": "14:00", "endTime": "15:00", "room": "Lab3" }

]

FeeSchedule.FeeItemsJSON

[

{ "item": "Tuition", "amount": 50000.00 },

{ "item": "Lab Fee", "amount": 5000.00 },

{ "item": "Library Fee", "amount": 2000.00 },

{ "item": "Technology Fee", "amount": 3000.00 },

{ "item": "Activity Fee", "amount": 1500.00 }

]

Invoice.LineItemsJSON

[

{ "item": "Tuition", "amount": 50000.00, "discount": 0, "net": 50000.00 },

{ "item": "Lab Fee", "amount": 5000.00, "discount": 0, "net": 5000.00 },

{ "item": "Merit Scholarship", "amount": -10000.00, "discount": 10000.00, "net": -10000.00 }

]

Assessment.GradingRubricJSON

[

{ "criterion": "Code Correctness", "maxPoints": 40, "description": "All test cases pass" },

{ "criterion": "Code Quality", "maxPoints": 20, "description": "Clean code, proper naming, SOLID principles" },

{ "criterion": "Documentation", "maxPoints": 15, "description": "README + inline comments" },

{ "criterion": "Testing", "maxPoints": 15, "description": "Unit tests with 70%+ coverage" },

{ "criterion": "Git Practices", "maxPoints": 10, "description": "Conventional commits, meaningful PRs" }

]

Discussion.PostsJSON

[

{ "authorID": 5, "authorName": "Rahul Kumar", "content": "Can someone explain polymorphism?", "timestamp": "2026-04-01T10:00:00Z", "parentPostIndex": null },

{ "authorID": 12, "authorName": "Dr. Priya Sharma", "content": "Polymorphism allows objects of different types to be treated through a common interface...", "timestamp": "2026-04-01T11:30:00Z", "parentPostIndex": 0 },

{ "authorID": 5, "authorName": "Rahul Kumar", "content": "Thank you! That clarifies it.", "timestamp": "2026-04-01T12:00:00Z", "parentPostIndex": 1 }

]

AuditLog.DetailsJSON

{

"oldValue": { "score": 65.0 },

"newValue": { "score": 72.0 },

"reason": "Regrade request approved",

"ipAddress": "192.168.1.100",

"userAgent": "Mozilla/5.0..."

}

Content.MetadataJSON

{

"fileSize": 2048576,

"mimeType": "application/pdf",

"sha256": "a1b2c3d4e5f6...",

"pageCount": 42,

"duration": null

}

Transcript.EntriesJSON

[

{ "courseCode": "CS101", "courseName": "Intro to CS", "credits": 3, "grade": "A", "gradePoint": 4.0, "term": "Fall 2026" },

{ "courseCode": "MATH201", "courseName": "Linear Algebra", "credits": 4, "grade": "B+", "gradePoint": 3.3, "term": "Fall 2026" },

{ "courseCode": "CS201", "courseName": "Data Structures", "credits": 3, "grade": "A-", "gradePoint": 3.7, "term": "Spring 2027" }

]

Room.ResourcesJSON

{

"projector": true,

"whiteboard": true,

"computers": 30,

"smartBoard": false,

"videoConference": true

}

## 5.6 Database Migration Order

All 25 tables are created by a single EduLearn.DbMigrator project using a unified MigrationDbContext. Per-service migrations do not exist — the DbMigrator is the only project that runs migrations. Two migrations are applied and locked:

⚠ Schema is locked. Do not add new migrations without team lead approval. Both InitialCreate and FinalizeSchema must be applied. Run: .\migrate-database.bat OR: dotnet ef database update --project EduLearn.DbMigrator --startup-project EduLearn.DbMigrator

# 6. Feature Specifications

Features are organized by module. Each module maps to a Feature ID prefix for easy reference. Feature IDs follow the pattern: MODULE-XX (e.g., IAM-01, SRA-01).

| Module | Prefix | Features | Service |
| --- | --- | --- | --- |
| Identity & Access Management | IAM | IAM-01 through IAM-04 | AuthService |
| Student Registry & Admissions | SRA | SRA-01 through SRA-03 | SISService |
| Course Catalog & Curriculum | CCM | CCM-01 through CCM-03 | LMSService |
| Enrollment & Timetable | ETS | ETS-01 through ETS-03 | SISService |
| Learning Content & LMS | LMS | LMS-01 through LMS-03 | LMSService |
| Assessment, Grading & Integrity | AGI | AGI-01 through AGI-04 | LMSService |
| Student Finance & Billing | SFB | SFB-01 through SFB-04 | FinanceService |
| Reporting, KPIs & Audit | RKA | RKA-01 through RKA-03 | AnalyticsService |
| Notifications, Helpdesk & Tasks | NHT | NHT-01 through NHT-03 | NotificationService |

## 6.1 Identity & Access Management (AuthService)

IAM-01: Authentication with JWT (Stateless)

User login returns a JWT access token valid for 1-2 hours. Authentication is fully stateless — no refresh tokens are issued or stored. Expired tokens require re-login. This simplification was approved for intern project scope.

Approach: BCrypt for password hashing (cost=12). JWT with HMAC-SHA256 signed tokens. Token expiry enforced server-side on every request — no server-side session state.

Tables: User (read/write), AuditLog (write on login events)

Endpoints: POST /api/auth/login, POST /api/auth/register, POST /api/auth/logout

IAM-02: Role-Based Access Control (RBAC)

Seven roles: Student, Instructor, Registrar, DeptAdmin, Finance, ITAdmin, Auditor. Each role sees a different dashboard and has access to different API endpoints. Enforced via JWT claims and [Authorize(Roles)] attributes.

Approach: JWT token includes Role claim. Custom middleware reads the claim. Controller actions decorated with [Authorize(Roles = 'Instructor,Registrar')]. React frontend reads role from decoded JWT to conditionally render UI components.

Tables: User (read)

Endpoints: All endpoints enforce [Authorize]. Role-specific routes protected by [Authorize(Roles = '...')]

IAM-03: MFA for Privileged Roles

Multi-factor authentication required for Registrar, DeptAdmin, Finance, ITAdmin, and Auditor roles. MFAEnabled flag on User entity controls enforcement. Initially implemented as TOTP (Time-based One-Time Password).

Approach: TOTP algorithm with 6-digit codes. QR code generation for authenticator app setup. MFA challenge on login for privileged roles.

Tables: User (MFAEnabled flag), AuditLog (MFA events)

Endpoints: POST /api/auth/mfa/setup, POST /api/auth/mfa/verify, POST /api/auth/mfa/disable

IAM-04: Append-Only Audit Logging

Every significant system action creates an immutable AuditLog entry. No UPDATE or DELETE operations allowed on AuditLog table. DetailsJSON captures action-specific context (old/new values, IP address, user agent).

Approach: Middleware intercepts controller actions and writes AuditLog entries. Database trigger prevents UPDATE/DELETE on AuditLog table. Queryable via Admin panel with date/action/user filters.

Tables: AuditLog (write-only)

Endpoints: GET /api/audit-log (Admin/Auditor only), GET /api/audit-log/user/{userId}, GET /api/audit-log/resource/{type}/{id}

## 6.2 Student Registry & Admissions (SISService)

SRA-01: Applicant Intake & Admissions Processing

Capture applicant data with supporting documents (uploaded to blob storage). Admissions pipeline: Submitted → UnderReview → Accepted/Rejected/Waitlisted. Accepted applicants auto-create Student + User records.

Tables: Applicant (write), Student (write on acceptance), User (write on acceptance)

Endpoints: POST /api/applicants, GET /api/applicants, PUT /api/applicants/{id}/status, GET /api/applicants/{id}

SRA-02: Student Lifecycle Management

Manage student academic lifecycle: Active → Graduated/Withdrawn/Suspended. Update contact info, program transfers, enrollment status changes. Student profile linked to User via UserID FK.

Tables: Student (read/write), User (read)

Endpoints: GET /api/students, GET /api/students/{id}, PUT /api/students/{id}, PUT /api/students/{id}/status

SRA-03: Transcript Issuance

Generate official transcripts as PDF documents with QR codes for verification. EntriesJSON compiled from Enrollment + Submission data across all terms. GPA calculated from weighted course grades.

Approach: QuestPDF for PDF generation. QRCoder for verification QR codes. TranscriptURI stored in blob storage.

Tables: Transcript (write), Student (read), Enrollment (read), Submission (read)

Endpoints: POST /api/transcripts/generate/{studentId}, GET /api/transcripts/{id}, GET /api/transcripts/student/{studentId}

## 6.3 Course Catalog & Curriculum Management (LMSService)

CCM-01: Course & Program Management

CRUD operations for courses and degree programs. Courses define academic offerings; Programs define degree requirements. PrerequisitesJSON enforces course ordering.

Tables: Course (write), Program (write)

Endpoints: POST/GET/PUT/DELETE /api/courses, POST/GET/PUT/DELETE /api/programs, GET /api/courses/{id}/prerequisites

CCM-02: Syllabus Management with Versioning

Create and version syllabi per course. Each semester may have a new version. LearningOutcomesJSON and AssessmentPlanJSON define structured academic content.

Tables: Syllabus (write), Course (read)

Endpoints: POST /api/syllabi, GET /api/syllabi/course/{courseId}, GET /api/syllabi/{id}, PUT /api/syllabi/{id}

CCM-03: Prerequisite Enforcement

Before enrollment, system checks whether student has completed all prerequisite courses defined in PrerequisitesJSON. Returns clear error messages listing missing prerequisites.

Approach: Deterministic rule engine checks Enrollment records with Status='Completed' against Course.PrerequisitesJSON array.

Tables: Course (read PrerequisitesJSON), Enrollment (read completed enrollments)

Endpoints: GET /api/courses/{id}/check-prerequisites/{studentId}

## 6.4 Enrollment & Timetable Scheduling (SISService)

ETS-01: Section-Based Enrollment with Capacity & Waitlist

Students enroll in Sections (not Courses directly). System checks: (1) prerequisites met, (2) capacity not exceeded, (3) no duplicate enrollment, (4) no timetable conflicts. If capacity full, student is waitlisted with position tracking.

Approach: Transaction-wrapped enrollment with optimistic concurrency. Capacity check counts current 'Enrolled' status rows. Waitlist auto-promotes when a student drops.

Tables: Enrollment (write), Section (read/update EnrolledCount), Course (read prerequisites), Student (read)

Endpoints: POST /api/enrollment/enroll, DELETE /api/enrollment/{id}/drop, GET /api/enrollment/student/{studentId}, GET /api/enrollment/section/{sectionId}

ETS-02: Section & Room Management

Create and manage course sections with instructor, room, and schedule assignments. CRUD for rooms including capacity and resource tracking.

Tables: Section (write), Room (write), Course (read)

Endpoints: POST/GET/PUT /api/sections, POST/GET/PUT /api/rooms, GET /api/sections/course/{courseId}/term/{term}

ETS-03: Timetable Conflict Detection

Detect scheduling conflicts when assigning sections to rooms and time slots. Checks: room double-booking, instructor double-booking, student enrollment timetable overlap.

Approach: Parse ScheduleJSON for all sections in the same term. Compare day/time ranges for overlaps. Return conflict list with suggested alternatives.

Tables: Section (read ScheduleJSON), Room (read), Enrollment (read for student conflicts)

Endpoints: GET /api/timetable/conflicts/{term}, GET /api/timetable/student/{studentId}/{term}, POST /api/timetable/validate-section

## 6.5 Learning Content & LMS Delivery (LMSService)

LMS-01: Content Upload & Version Management

Instructors upload learning materials (documents, videos, links). Content versioning tracks revisions. MetadataJSON stores file details and SHA-256 checksum for integrity verification.

Tables: Content (write), Course (read)

Endpoints: POST /api/content/upload, GET /api/content/course/{courseId}, GET /api/content/{id}, PUT /api/content/{id}/version

LMS-02: Discussion Forums

Threaded discussion forums per course. ThreadStarterID creates new threads; replies stored in PostsJSON array within the Discussion entity. Supports moderation (close, pin, archive).

Tables: Discussion (write), Course (read), User (read)

Endpoints: POST /api/discussions, GET /api/discussions/course/{courseId}, POST /api/discussions/{id}/reply, PUT /api/discussions/{id}/status

LMS-03: Streaming & LTI Integration (Future Scope)

Support for video streaming of recorded lectures and LTI (Learning Tools Interoperability) integration with external platforms. Planned for post-MVP release.

Status: Future scope — not implemented in current timeline

## 6.6 Assessment, Grading & Academic Integrity (LMSService)

AGI-01: Assessment Creation & Management

Instructors create assessments (Assignment/Quiz/Exam) linked to courses and optionally specific sections. GradingRubricJSON defines criteria with point allocations. Status lifecycle: Draft → Published → Closed → Archived.

Tables: Assessment (write), Course (read), Section (read)

Endpoints: POST /api/assessments, GET /api/assessments/course/{courseId}, PUT /api/assessments/{id}, PUT /api/assessments/{id}/publish

AGI-02: Submission & Grading Workflow

Students submit work (file upload to blob storage). Instructors grade using rubric criteria. Score recorded in Submission; GraderID tracks who graded. FileURI stores submitted file location.

Tables: Submission (write), Assessment (read), Student (read)

Endpoints: POST /api/submissions, GET /api/submissions/assessment/{assessmentId}, POST /api/submissions/{id}/grade, GET /api/submissions/student/{studentId}

AGI-03: Grade Change Audit Trail

Every score modification creates an immutable GradeChange record with old/new scores, reason, and audit notes. Required for accreditation compliance. No direct UPDATE on Submission.Score without creating a GradeChange entry.

Tables: GradeChange (write), Submission (read/update score)

Endpoints: POST /api/grade-changes, GET /api/grade-changes/submission/{submissionId}, GET /api/grade-changes/audit-trail/{studentId}

AGI-04: Plagiarism Evidence Tracking

Store plagiarism report URIs alongside submissions. PlagiarismReportURI in Submission entity links to scan results. Evidence-based integrity tracking for academic review boards.

Tables: Submission (PlagiarismReportURI field)

Endpoints: PUT /api/submissions/{id}/plagiarism-report, GET /api/submissions/{id}/integrity-status

## 6.7 Student Finance & Billing (FinanceService)

SFB-01: Fee Schedule Management

Define and manage tuition fee schedules per program per term. FeeItemsJSON breaks down individual charges. Effective date ranges control active schedules.

Tables: FeeSchedule (write), Program (read)

Endpoints: POST /api/fees, GET /api/fees/program/{programId}/term/{term}, PUT /api/fees/{id}, GET /api/fees/{id}

SFB-02: Invoice Generation

Generate student invoices from fee schedules with scholarship deductions applied. LineItemsJSON mirrors fee breakdown with student-specific adjustments. InvoiceURI stores generated PDF.

Approach: Batch or on-demand invoice generation. Scholarships auto-applied as line item deductions. QuestPDF for invoice PDF generation.

Tables: Invoice (write), FeeSchedule (read), Student (read), Scholarship (read)

Endpoints: POST /api/invoices/generate, GET /api/invoices/student/{studentId}, GET /api/invoices/{id}, GET /api/invoices/{id}/pdf

SFB-03: Payment Recording & Reconciliation

Record payments against invoices. Support partial payments (multiple payments per invoice). Auto-update invoice status: Pending → PartiallyPaid → Paid. Track payment method and reference numbers.

Tables: Payment (write), Invoice (read/update status)

Endpoints: POST /api/payments, GET /api/payments/invoice/{invoiceId}, GET /api/payments/student/{studentId}

SFB-04: Scholarship Management

Manage scholarship awards with type, amount, and validity periods. Scholarships auto-deducted when generating invoices for the student during the valid period.

Tables: Scholarship (write), Student (read)

Endpoints: POST /api/scholarships, GET /api/scholarships/student/{studentId}, PUT /api/scholarships/{id}, PUT /api/scholarships/{id}/revoke

## 6.8 Reporting, KPIs & Audit Packages (AnalyticsService)

RKA-01: Institutional Report Generation

Generate reports scoped to Enrollment, Grades, Finance, or Compliance. ParametersJSON stores query filters; MetricsJSON stores computed results. Export to PDF/CSV.

Approach: AnalyticsService reads data from ALL other service tables (read-only). Report generation uses parameterized queries. QuestPDF for PDF export.

Tables: Report (write), ALL other tables (read-only)

Endpoints: POST /api/reports/generate, GET /api/reports, GET /api/reports/{id}, GET /api/reports/{id}/download

RKA-02: KPI Dashboard

Track institutional KPIs: retention rates, graduation rates, enrollment trends, average GPA, course completion rates. Updated via scheduled jobs or on-demand recalculation.

Tables: KPI (write), Student (read), Enrollment (read), Submission (read)

Endpoints: GET /api/kpis, POST /api/kpis/recalculate, GET /api/kpis/{id}, GET /api/dashboard/overview

RKA-03: Accreditation Audit Package

Generate export packages for accreditation bodies. Bundles reports, grade distributions, and academic integrity records for a specified period.

Tables: AuditPackage (write), Report (read), all academic tables (read)

Endpoints: POST /api/audit-packages/generate, GET /api/audit-packages, GET /api/audit-packages/{id}/download

## 6.9 Notifications, Helpdesk & Tasks (NotificationService)

NHT-01: Real-Time Notifications (SignalR)

Push notifications via SignalR WebSocket hub. Categories: Enrollment, Assessment, Finance, IT, System. Severity levels: Info, Warning, Critical. Unread count badge in UI.

Tables: Notification (write), User (read)

Endpoints: GET /api/notifications, PUT /api/notifications/{id}/read, PUT /api/notifications/read-all, GET /api/notifications/unread-count, WS /notificationHub

NHT-02: Email Notification Service

Triggered email alerts for registration windows, grade postings, fee reminders, overdue invoices. Email content templated per notification category. User.Email from User table for delivery.

Tables: Notification (write), User (read for email)

Endpoints: POST /api/notifications/send-email (internal trigger)

NHT-03: Helpdesk Ticketing System

IT and academic support tickets. Users create tickets; support staff are assigned and resolve. Priority-based queue. Resolution documentation stored in blob storage.

Tables: Ticket (write), User (read)

Endpoints: POST /api/tickets, GET /api/tickets, GET /api/tickets/{id}, PUT /api/tickets/{id}/assign, PUT /api/tickets/{id}/resolve, PUT /api/tickets/{id}/close

# 7. API Endpoint Reference

Consolidated table of all API endpoints grouped by service. Only endpoints required by the company PRD features are included — no over-engineering. Auth column shows minimum role required (— = public, * = any authenticated user).

## 7.0 Endpoint Summary

| Service | Port | Endpoints | Modules Served |
| --- | --- | --- | --- |
| AuthService | 5001 | 10 | IAM (auth, RBAC, MFA, audit) |
| SISService | 5002 | 18 | SRA (admissions, students, transcripts) + ETS (enrollment, timetable) |
| LMSService | 5003 | 26 | CCM (courses, programs, syllabi) + LMS (content, discussions) + AGI (assessments, grading) |
| FinanceService | 5006 | 11 | SFB (fees, invoices, payments, scholarships) |
| AnalyticsService | 5004 | 7 | RKA (reports, KPIs, audit packages) |
| NotificationService | 5005 | 10 | NHT (notifications, tickets) |
| TOTAL | — | 82 + 6 health | 9 modules across 6 services |

## 7.1 AuthService (:5001) — 10 endpoints

| Method | Path | Auth | Feature | Description |
| --- | --- | --- | --- | --- |
| POST | /api/auth/login | — | IAM-01 | Login, validates credentials, returns signed JWT access token (1-2 hr expiry) |
| POST | /api/auth/register | — | IAM-01 | Register new user account |
| POST | /api/auth/mfa/setup | Privileged | IAM-03 | Set up TOTP for MFA |
| POST | /api/auth/mfa/verify | Privileged | IAM-03 | Verify MFA code on login |
| GET | /api/users | ITAdmin | IAM-02 | List all users (admin) |
| GET | /api/users/{id} | * | IAM-02 | Get user profile |
| PUT | /api/users/{id} | * | IAM-02 | Update own profile |
| PUT | /api/users/{id}/status | ITAdmin | IAM-02 | Activate/suspend/lock user |
| GET | /api/audit-log | Auditor/ITAdmin | IAM-04 | Query append-only audit trail |

## 7.2 SISService (:5002) — 18 endpoints

Student Registry & Admissions (SRA)

| Method | Path | Auth | Feature | Description |
| --- | --- | --- | --- | --- |
| POST | /api/applicants | Registrar | SRA-01 | Submit new application |
| GET | /api/applicants | Registrar | SRA-01 | List all applicants |
| PUT | /api/applicants/{id}/status | Registrar | SRA-01 | Accept/reject/waitlist applicant |
| GET | /api/students | Registrar/Instructor | SRA-02 | List students |
| GET | /api/students/{id} | * | SRA-02 | Get student profile + academic info |
| PUT | /api/students/{id} | Registrar | SRA-02 | Update student record |
| POST | /api/transcripts/generate/{studentId} | Registrar | SRA-03 | Generate transcript PDF + QR |
| GET | /api/transcripts/student/{studentId} | * | SRA-03 | Get student's transcripts |

Enrollment & Timetable Scheduling (ETS)

| Method | Path | Auth | Feature | Description |
| --- | --- | --- | --- | --- |
| POST | /api/enrollment/enroll | Student/Registrar | ETS-01 | Enroll in section (capacity+prereq check) |
| DELETE | /api/enrollment/{id}/drop | Student/Registrar | ETS-01 | Drop enrollment (auto-promote waitlist) |
| GET | /api/enrollment/student/{studentId} | * | ETS-01 | Student's current enrollments |
| GET | /api/enrollment/section/{sectionId} | Instructor/Registrar | ETS-01 | Section roster |
| POST | /api/sections | Registrar/DeptAdmin | ETS-02 | Create course section for term |
| GET | /api/sections/course/{courseId}/term/{term} | * | ETS-02 | List sections for course in term |
| POST | /api/rooms | DeptAdmin | ETS-02 | Create/register room |
| GET | /api/rooms | DeptAdmin | ETS-02 | List all rooms |
| GET | /api/timetable/student/{studentId}/{term} | * | ETS-03 | Student's timetable for term |
| POST | /api/timetable/validate-section | Registrar | ETS-03 | Check for scheduling conflicts |

## 7.3 LMSService (:5003) — 26 endpoints

Course Catalog & Curriculum (CCM)

| Method | Path | Auth | Feature | Description |
| --- | --- | --- | --- | --- |
| POST | /api/courses | Instructor/DeptAdmin | CCM-01 | Create course in catalog |
| GET | /api/courses | * | CCM-01 | List courses (filterable) |
| GET | /api/courses/{id} | * | CCM-01 | Get course details |
| PUT | /api/courses/{id} | Instructor/DeptAdmin | CCM-01 | Update course |
| POST | /api/programs | DeptAdmin | CCM-01 | Create degree program |
| GET | /api/programs | * | CCM-01 | List programs |
| GET | /api/programs/{id} | * | CCM-01 | Get program with curriculum |
| POST | /api/syllabi | Instructor | CCM-02 | Create/version syllabus |
| GET | /api/syllabi/course/{courseId} | * | CCM-02 | Get syllabus for course |
| GET | /api/courses/{id}/check-prerequisites/{studentId} | * | CCM-03 | Check if prerequisites met |

Learning Content & LMS (LMS)

| Method | Path | Auth | Feature | Description |
| --- | --- | --- | --- | --- |
| POST | /api/content/upload | Instructor | LMS-01 | Upload learning material |
| GET | /api/content/course/{courseId} | * | LMS-01 | List course content (ordered) |
| GET | /api/content/{id} | * | LMS-01 | Get specific content item |
| POST | /api/discussions | * | LMS-02 | Create discussion thread |
| GET | /api/discussions/course/{courseId} | * | LMS-02 | List course discussions |
| POST | /api/discussions/{id}/reply | * | LMS-02 | Reply to discussion thread |

Assessment, Grading & Integrity (AGI)

| Method | Path | Auth | Feature | Description |
| --- | --- | --- | --- | --- |
| POST | /api/assessments | Instructor | AGI-01 | Create assessment |
| GET | /api/assessments/course/{courseId} | * | AGI-01 | List assessments for course |
| PUT | /api/assessments/{id} | Instructor | AGI-01 | Update assessment |
| PUT | /api/assessments/{id}/publish | Instructor | AGI-01 | Publish/close assessment |
| POST | /api/submissions | Student | AGI-02 | Submit work (file upload) |
| GET | /api/submissions/assessment/{assessmentId} | Instructor | AGI-02 | List submissions for assessment |
| POST | /api/submissions/{id}/grade | Instructor | AGI-02 | Grade a submission |
| GET | /api/submissions/student/{studentId} | * | AGI-02 | Student's submissions |
| POST | /api/grade-changes | Instructor | AGI-03 | Record grade modification |
| GET | /api/grade-changes/submission/{submissionId} | Instructor/Auditor | AGI-03 | Grade change audit trail |

## 7.4 FinanceService (:5006) — 11 endpoints

| Method | Path | Auth | Feature | Description |
| --- | --- | --- | --- | --- |
| POST | /api/fees | Finance | SFB-01 | Create fee schedule |
| GET | /api/fees/program/{programId}/term/{term} | Finance | SFB-01 | Get fee schedule for program+term |
| PUT | /api/fees/{id} | Finance | SFB-01 | Update fee schedule |
| POST | /api/invoices/generate | Finance | SFB-02 | Generate student invoice |
| GET | /api/invoices/student/{studentId} | * | SFB-02 | Student's invoices |
| GET | /api/invoices/{id} | * | SFB-02 | Get specific invoice |
| POST | /api/payments | Finance | SFB-03 | Record payment against invoice |
| GET | /api/payments/invoice/{invoiceId} | Finance | SFB-03 | Payments for specific invoice |
| POST | /api/scholarships | Finance | SFB-04 | Award scholarship to student |
| GET | /api/scholarships/student/{studentId} | * | SFB-04 | Student's scholarships |
| PUT | /api/scholarships/{id} | Finance | SFB-04 | Update/revoke scholarship |

## 7.5 AnalyticsService (:5004) — 7 endpoints

| Method | Path | Auth | Feature | Description |
| --- | --- | --- | --- | --- |
| POST | /api/reports/generate | Admin/Auditor | RKA-01 | Generate scoped report |
| GET | /api/reports | Admin/Auditor | RKA-01 | List generated reports |
| GET | /api/reports/{id}/download | Admin/Auditor | RKA-01 | Download report as PDF/CSV |
| GET | /api/kpis | Admin/Auditor | RKA-02 | Current KPI values |
| POST | /api/kpis/recalculate | Admin | RKA-02 | Trigger KPI recalculation |
| POST | /api/audit-packages/generate | Auditor | RKA-03 | Generate accreditation package |
| GET | /api/audit-packages/{id}/download | Auditor | RKA-03 | Download audit package |

## 7.6 NotificationService (:5005) — 10 endpoints

| Method | Path | Auth | Feature | Description |
| --- | --- | --- | --- | --- |
| GET | /api/notifications | * | NHT-01 | User's notifications (paginated) |
| PUT | /api/notifications/{id}/read | * | NHT-01 | Mark notification as read |
| PUT | /api/notifications/read-all | * | NHT-01 | Mark all notifications read |
| GET | /api/notifications/unread-count | * | NHT-01 | Unread count for badge |
| WS | /notificationHub | * | NHT-01 | SignalR WebSocket hub |
| POST | /api/tickets | * | NHT-03 | Create support ticket |
| GET | /api/tickets | * | NHT-03 | List tickets (role-filtered) |
| GET | /api/tickets/{id} | * | NHT-03 | Get ticket details |
| PUT | /api/tickets/{id}/assign | ITAdmin | NHT-03 | Assign ticket to staff |
| PUT | /api/tickets/{id}/resolve | ITAdmin | NHT-03 | Mark ticket resolved |

Total: 82 API endpoints + 6 health check endpoints (GET /api/health per service) = 90 endpoints.

Each endpoint is derived directly from a feature requirement in the company specification. No speculative endpoints are included.

# 8. Team Assignment & Interim Milestone

6 team members, each owns one service. Interim assessment on April 24 requires ≥50% backend features working (no frontend required). Final deadline June 16.

## 8.1 Service Ownership

| Member | Name | Service | Features Owned | Entities Owned |
| --- | --- | --- | --- | --- |
| M1 | Ashish | AuthService (:5001) | IAM-01, IAM-02, IAM-03, IAM-04 | User, AuditLog |
| M2 | Saurav | SISService (:5002) | SRA-01, SRA-02, SRA-03, ETS-01, ETS-02, ETS-03 | Student, Applicant, Transcript, Section, Enrollment, Room |
| M3 | Vikash | LMSService (:5003) | CCM-01, CCM-02, CCM-03, LMS-01, LMS-02, AGI-01, AGI-02, AGI-03, AGI-04 | Course, Program, Syllabus, Content, Discussion, Assessment, Submission, GradeChange |
| M4 | Utkarsh | AnalyticsService (:5004) | RKA-01, RKA-02, RKA-03 | Report, KPI, AuditPackage |
| M5 | Tanya | FinanceService (:5006) | SFB-01, SFB-02, SFB-03, SFB-04 | FeeSchedule, Invoice, Payment, Scholarship |
| M6 | Swarna Priyanshu | NotificationService (:5005) | NHT-01, NHT-02, NHT-03 | Notification, Ticket |

## 8.2 Interim Milestone Checklist (April 24, 2026)

Backend-only assessment. Must demonstrate ≥50% of features working via Swagger/Postman. Frontend NOT required for interim.

| Member | Interim Features (Must Complete) | Feature Count | Interim? |
| --- | --- | --- | --- |
| M1 (Ashish) | IAM-01 (Auth+JWT), IAM-02 (RBAC), IAM-04 (Audit Log) | 3 of 4 | ✅ |
| M2 (Saurav) | SRA-01 (Admissions), SRA-02 (Student CRUD), ETS-01 (Enrollment), ETS-02 (Sections) | 4 of 6 | ✅ |
| M3 (Vikash) | CCM-01 (Courses+Programs), LMS-01 (Content), AGI-01 (Assessments), AGI-02 (Submissions+Grading) | 4 of 9 | ✅ |
| M4 (Utkarsh) | RKA-01 (Report Generation), RKA-02 (KPI Dashboard) | 2 of 3 | ✅ |
| M5 (Tanya) | SFB-01 (Fee Schedules), SFB-02 (Invoices), SFB-03 (Payments) | 3 of 4 | ✅ |
| M6 (Swarna) | NHT-01 (Notifications+SignalR), NHT-03 (Tickets) | 2 of 3 | ✅ |

Total: 18 of 30 features = 60% backend complete by interim. Exceeds the ≥50% requirement.

## 8.3 Post-Interim → Final (April 25 – June 16)

• Complete remaining features: IAM-03 (MFA), SRA-03 (Transcripts), CCM-02 (Syllabi), CCM-03 (Prerequisites), ETS-03 (Timetable), LMS-02 (Discussions), AGI-03 (Grade Audit), AGI-04 (Plagiarism), SFB-04 (Scholarships), RKA-03 (Audit Package), NHT-02 (Email)

• React 18 frontend: Student Portal, Instructor Console, Registrar Dashboard, Finance Dashboard, Admin Panel, Reporting Portal, Helpdesk

• Integration testing, SonarQube, OWASP ZAP security scan

• Azure deployment, documentation, demo preparation

# 9. Scope Exclusions (Explicitly NOT in MVP)

The following items are mentioned in the company-level specification but are explicitly excluded from this intern-scope implementation:

| Excluded Item | Reason | Future Phase |
| --- | --- | --- |
| SSO (SAML/OAuth) federation | Requires external IdP integration. JWT auth is sufficient for single-institution deployment. | Phase 2 |
| LTI (Learning Tools Interoperability) | Standard for LMS interop with external platforms. Not needed for standalone system. | Phase 2 |
| GraphQL API | REST APIs cover all requirements. GraphQL adds complexity without current benefit. | Phase 3 |
| Kubernetes orchestration | Azure App Service is sufficient. K8s adds operational overhead. | Production |
| PostgreSQL | Curriculum requires SQL Server. PostgreSQL is a production alternative. | Production |
| Docker containers | App Service deployment doesn't require containers. | Production |
| Multi-campus / consortium | Single institution scope. Multi-campus requires tenant isolation. | Phase 3 |
| Automated national admissions | CSV/portal upload is sufficient. National system integration requires contracts. | Phase 3 |
| Advanced seat bidding | Deterministic enrollment rules are sufficient. Bidding systems add complexity. | Phase 3 |
| Offline LMS for students | Web-based access only. Offline sync requires significant architecture changes. | Phase 3 |
| SMS notifications | In-app + email is sufficient. SMS incurs per-message costs. | Phase 2 |
| Custom role creation (ABAC) | 7 fixed roles in MVP. Fine-grained attribute-based access control deferred. | Phase 2 |
| Multi-language / localization | English only in MVP. Localization framework planned. | Phase 2 |
| CDN for media streaming | Blob storage direct access is sufficient at MVP scale. | Production |
| ML/AI for analytics | Pure deterministic algorithms only. Curriculum compliant. | Phase 3 |

# 10. Implementation Patterns (Learned from Production Systems)

Patterns derived from Canvas LMS (~600 endpoints), Moodle (~570 functions), Ellucian SIS (250-400+ resources), and open-source .NET education projects on GitHub. Apply these patterns to avoid over-engineering.

## 10.1 Enrollment & Waitlist

• Waitlist is an enrollment STATUS, not a separate resource. Canvas handles waitlists via enrollment status field. POST /enrollment/enroll returns status='Waitlisted' with waitlistPosition when section is full.

• Auto-promote: when a student drops (DELETE /enrollment/{id}/drop), a background process promotes the first waitlisted student to 'Enrolled' and decrements waitlistPosition for all others.

• Prerequisite check and timetable conflict detection are embedded in the enrollment POST as validation logic — a SQL overlap check, not separate endpoints.

## 10.2 Assessment & Grading

• Canvas combines grading and feedback into a SINGLE PUT endpoint. Grade + rubric scores + feedback are all fields on the same grade update request.

• GradingRubricJSON on Assessment defines criteria. When grading, the instructor sends scores per criterion — no separate rubric endpoints needed.

• The full workflow: create assessment → publish → student submits → instructor grades via single PUT with score + feedback.

## 10.3 Grade Change Audit Trail

• Production systems (CampusNexus, OSIS) implement grade audit as AUTOMATIC middleware logging — every PUT to Submission.Score auto-creates a GradeChange record.

• No separate 'create grade change' endpoint is needed. The audit trail is a side effect of grading, not a user action.

• A single GET /grade-changes/submission/{id} exposes the trail for auditors.

## 10.4 Finance & Billing

• Fee schedules are typically immutable once active. To change fees, create a new schedule with new effective dates — no PUT on existing active schedules.

• Invoice generation reads FeeSchedule + applies Scholarship deductions automatically. A single POST /invoices/generate handles the calculation.

• Partial payments: multiple Payment records linked to one Invoice. Invoice status auto-updates based on total payments vs AmountDue.

• Skip refund logic and batch billing for interim. Add as post-interim features.

## 10.5 Discussion Forums

• Company PDF specifies PostsJSON (all replies in one JSON column). Follow this for compliance.

• Moodle uses relational parent_id threading which is more queryable, but the PDF is explicit about PostsJSON.

• PostsJSON structure: [{authorID, authorName, content, timestamp, parentPostIndex}]. parentPostIndex enables threaded display on the client.

## 10.6 Helpdesk Ticketing

• Freshdesk consolidates ALL ticket updates (assign, status change, priority change, resolution) into a SINGLE PUT /tickets/{id} with the changed fields.

• Do NOT create separate endpoints for assign, resolve, close. One PUT handles all state transitions.

• Ticket comments/updates can be stored as a JSON array on the Ticket entity (similar to Discussion.PostsJSON pattern).

## 10.7 Transcript & Report Generation

• Every production system implements transcript as a SINGLE GET endpoint that queries academic records, applies a template, and returns a PDF.

• Use QuestPDF for .NET PDF generation. QRCoder for verification QR codes.

• Reports follow the same pattern: POST to generate (creates the report record), GET to download the file.

## 10.8 What NOT to Over-Engineer

Common traps identified from GitHub education projects and production system analysis:

• Separate admin CRUD for every entity: Only build admin endpoints for entities that actually need admin management (Users, Rooms, FeeSchedules). Not for AuditLog (append-only) or GradeChange (auto-created).

• Real-time notifications for everything: Start with in-app notifications via database polling. Add SignalR push for enrollment confirmations and grade postings only.

• Complex KPI dashboards: Start with 3-4 hardcoded KPIs (retention rate, avg GPA, enrollment count, graduation rate). Don't build a dynamic KPI definition engine.

• Full CRUD on every entity: AuditLog = create + read only. GradeChange = auto-create + read only. Transcript = create + read only. KPI = read + recalculate only.

• API Gateway: Direct frontend-to-service calls are sufficient for 6 services. YARP or Ocelot adds complexity without benefit at this scale.

# 11. User Interface Design

Each role accesses a dedicated portal with role-specific features. All portals share the same React SPA with role-based conditional rendering.

| Portal | Roles | Key Features |
| --- | --- | --- |
| Student Portal | Student | Course catalog, enrollment, timetable, learning content, assignment submission, grades, billing, support tickets |
| Instructor Console | Instructor | Course authoring, content upload, assessment creation, grading workspace, discussion moderation, office hours scheduling |
| Registrar Dashboard | Registrar | Enrollment management, waitlist handling, timetable generation, transcript issuance, graduation checks |
| Finance Dashboard | Finance Officer | Fee schedules, invoice generation, payment reconciliation, scholarship management |
| Admin Panel | DeptAdmin, ITAdmin | User/role management, system settings, integrations, audit log viewing |
| Reporting Portal | Auditor, Admin | KPI dashboards, accreditation reports, ad-hoc exports to CSV/PDF |
| Helpdesk | All roles | Ticket creation, tracking, assignment, resolution |

# 12. Non-Functional Requirements

| Requirement | Detail |
| --- | --- |
| Performance | Enrollment and grade posting complete within interactive timeframes (<2s). Content streaming via CDN for media files. |
| Security | TLS for all traffic, encryption at rest for PII and academic records, strict RBAC, MFA for privileged roles, append-only audit logs, regular security assessments via OWASP ZAP. |
| Scalability | Horizontal scaling for application tier; DB read replicas for reporting; CDN for media. Partition high-growth tables by term. |
| Availability | High availability during registration windows. Multi-AZ deployment recommended for production. |
| Maintainability | Modular services, API versioning, automated DB migrations, CI/CD pipelines, and runbooks for peak academic events. |
| Observability | Centralized logging (Serilog), tracing, and metrics for enrollment throughput, grading latency, invoice processing, and system health. |
| Compliance | FERPA, GDPR ready. Exportable audit packages for accreditors. Append-only audit logs. Data retention policies. |
| Usability | Accessible UI, mobile responsiveness, role-adaptive dashboards. Multi-language support planned for future phases. |
| Interoperability | SSO, CSV import/export in MVP. LTI and deeper SIS/ERP integrations planned for future phases. |

# 13. Deployment Strategy

| Environment | Configuration |
| --- | --- |
| Development | Local developer environments with seeded sample data; feature flags for experimental modules. SQL Server LocalDB. |
| Staging | Azure App Service staging slots for UAT with anonymized data snapshots; load testing for registration peaks. |
| Production | Azure App Service (6 services); Azure SQL Database; Azure Blob Storage for media. Centralized logging via Application Insights. |
| Backups & DR | Daily encrypted backups, point-in-time recovery for DB, blob storage snapshots. Documented RTO/RPO. |
| Security | TLS for all traffic, encryption at rest for PII, strict RBAC, MFA for privileged roles, append-only audit logs, OWASP ZAP scanning. |
| CI/CD | GitHub Actions for build/test/deploy. Claude Code Review Action for PR reviews. |

## 13.1 Future Production Alternatives

For large-scale multi-institution deployments, the company specification recommends: PostgreSQL with read replicas, Kubernetes orchestration, CDN for media delivery, SAML/OAuth SSO federation, and LTI for external LMS interoperability. These are documented for future planning and are not required for the current intern scope.

# 14. Assumptions & Constraints

| Assumption / Constraint | Detail |
| --- | --- |
| Manual Intake in MVP | Admissions documents, course catalogs, and fee schedules uploaded via portal or CSV. Automated national admissions integrations out of scope. |
| Deterministic Enrollment | Enrollment follows deterministic rules (prerequisites, capacity, priority). Advanced seat optimization or bidding systems excluded from MVP. |
| Evidence Storage | Assignments, recordings, transcripts stored in Azure Blob Storage. URIs and SHA-256 checksums stored in database. |
| Notifications | In-app notifications are default. SMS/email reminders optional (may incur additional costs). |
| Scope Limitation | Single institution deployment. Multi-campus or consortium deployments planned for later phases. |
| Compliance | Audit logs are append-only and immutable. Retention policies follow education regulations (FERPA/GDPR). |
| User Roles | 7 role definitions fixed in MVP. Custom role creation and fine-grained ABAC deferred to later phases. |
| Language | Default language is English. Localization planned for subsequent releases. |
| Data Volume | Assumes moderate student population for single institution. Scaling strategies applied for 10,000+ users. |
| Academic Policy | Institution defines academic policies (grading scales, integrity procedures). EduLearn enforces rules but does not set policy. |
| Tech Stack | 100% Cognizant ADM DotNet FSE curriculum compliant. No external AI/ML dependencies. |
| Integration Constraints | External payroll, HR, or national student registries not integrated in MVP unless contracted. |
| Offline Capture | Faculty may use offline editors for content; full offline LMS for students out of scope. |

# 15. Error Handling (RFC 7807)

All API errors follow a standardized error response format based on RFC 7807 Problem Details:

{

"error": "Human-readable error message",

"code": "MACHINE_READABLE_ERROR_CODE",

"traceId": "00-abc123def456-789ghi-00",

"timestamp": "2026-04-02T10:30:00Z",

"details": [

{ "field": "email", "message": "Email already registered" }

]

}

## 15.1 HTTP Status Codes

| Code | Meaning | When Used |
| --- | --- | --- |
| 200 | OK | Successful GET, PUT operations |
| 201 | Created | Successful POST (resource created) |
| 204 | No Content | Successful DELETE |
| 400 | Bad Request | Invalid input, validation failure |
| 401 | Unauthorized | Missing or expired JWT token |
| 403 | Forbidden | Valid token but insufficient role permissions |
| 404 | Not Found | Resource does not exist |
| 409 | Conflict | Duplicate enrollment, duplicate email, capacity full |
| 422 | Unprocessable Entity | Business logic violation (prerequisites not met, financial hold) |
| 429 | Too Many Requests | Rate limiting on auth endpoints |
| 500 | Internal Server Error | Unhandled exception (should not occur in production) |

# 16. Environment Configuration

// appsettings.json (per service)

{

"ConnectionStrings": {

"DefaultConnection": "Server=(localdb)\\MSSQLLocalDB;Database=EduLearnDb;Trusted_Connection=true;TrustServerCertificate=true;MultipleActiveResultSets=true"

},

"Jwt": {

"Issuer": "EduLearn",

"Audience": "EduLearn-Client",

"Secret": "** stored in user-secrets, not in appsettings **",

"AccessTokenExpiryMinutes": 90,

},

"AzureBlob": {

"ConnectionString": "** stored in user-secrets **",

"ContainerName": "edulearn-uploads"

},

"Email": {

"SmtpHost": "smtp.example.com",

"SmtpPort": 587,

"SenderEmail": "noreply@edulearn.com"

},

"Logging": {

"LogLevel": { "Default": "Information", "Microsoft.AspNetCore": "Warning" }

}

}

Secrets (JWT key, Azure Blob connection, SMTP password) MUST use dotnet user-secrets in development and Azure Key Vault in production. NEVER commit secrets to source control.

# 17. Glossary

| Term | Definition |
| --- | --- |
| JWT | JSON Web Token — stateless authentication token with claims (role, userId) |
| BCrypt | Password hashing algorithm with configurable cost factor (we use cost=12) |
| RBAC | Role-Based Access Control — permissions tied to user roles |
| MFA | Multi-Factor Authentication — second verification step for privileged roles |
| MRN | Medical Record Number / Student Registration Number — university-issued student ID |
| Section | A specific offering of a Course in a Term, taught by an Instructor in a Room |
| EF Core | Entity Framework Core — .NET ORM for code-first database management |
| SignalR | ASP.NET Core library for real-time WebSocket communication |
| QuestPDF | .NET library for programmatic PDF generation |
| SPA | Single Page Application — React-based client-side rendering |
| DTO | Data Transfer Object — shapes data for API requests/responses |
| FERPA | Family Educational Rights and Privacy Act — US education data privacy law |
| GDPR | General Data Protection Regulation — EU data protection law |
| LTI | Learning Tools Interoperability — standard for LMS integrations |
| KPI | Key Performance Indicator — measurable institutional metric |
| Audit Package | Bundled export of academic data for accreditation review |
| ExcludeFromMigrations | EF Core pattern to prevent a DbContext from creating tables it doesn't own |
| DeleteBehavior.NoAction | EF Core FK setting that prevents cascade deletes in shared database |

End of Document

EduLearn v10.0 PRD | 6 Services • 25 Entities • 9 Modules • 7 Roles • 30 Features